Approved

SANBORNTON BOARD OF SELECTMEN’S MINUTES

September 26, 2007

Town Offices

The Board of Selectmen convened in regular session Wednesday, September 26, 2007 at 6:30 p.m. at the Town Offices. Selectmen in attendance were Andrew Livernois, Steve Ober and David Nickerson. The Town Administrator was also present.

PLEDGE OF ALLEGIANCE – All in attendance recited the pledge of allegiance.

1.0	 Old Town Hall  - The BOS met briefly at the Town Hall to conduct a “group survey” of the Town Hall’s interior and convened their regular meeting at 7:02 p.m.

2.0	 Review and Approve Draft Minutes – TABLED.

3.0	 Department Briefings									  3.1	DPW Director Hubbard						                		 3.1a “Y” Project discussion with Consulting Engineer Bouchard  – Mr. Bouchard stated Mr. Piscopo was contracted to pave Upper Bay Road, Hunkins Pond Road and Collieson Road and there is twenty-three thousand dollars left in residual funds.  Mr. Bouchard informed the Board that the NH DOT, district #3 wants the under drain fixed before paving Hunkins Pond Road because there is not enough drainage on the east side of the roadway.  Mr. Bouchard proposed installation of a closed drainage system, which would require perforated pipes with catch basins that would drain into the existing drainage outlets.  Mr. Bouchard stated he met with Mr. Marshall of the DOT and DOT is willing to allow the Town to work with Mr. Piscopo, to re-grind Upper Bay Road and re-pave at an estimated cost of $145, 000 dollars.  Mr. Bouchard stated a written change order should be submitted to DOT and Piscopo.  Mr. Bouchard noted Piscopo indicated he could start work in two weeks.  Mr. Bouchard stated the “Parker Hill Loop” needs to receive a shim coat for safety purposes and proposed Wolcott be given the project.  Mr. Bouchard stated work can start now or can wait until the spring.  TA Kneuer stated another one thousand dollars would be needed for the three thousand dollar project, which includes the state’s two thousand dollar commitment.  Mr. Bouchard stated he would draft the Upper Bay Road change order for next week with pricing included.  The BOS and Mr. Bouchard reviewed engineering plans for the “Y” project.  Chairman Livernois motioned to authorize Mr. Bouchard to draft the change order for Piscopo to do the work on Upper Bay Road, weather permitting.  Selectmen Nickerson seconded the motion and the motion passed unanimously.  Chairman Livernois motioned to authorize DPW Director Hubbard to hire Wolcott Paving to do the paving on the “Parker Hill Loop”.  Selectmen Ober seconded the motion and the motion passed unanimously.         	3.1b Administrative meeting Re: Watershed area – TA Kneuer informed the Board that an administrative meeting is scheduled for October 10, 2007 at the Town Office @ 12:00 p.m. with Director Hubbard, Paul Fluet, Andy Chapman (DES) and Joslyn Degler (DES) regarding the Maple Circle and Gray Road area.  TA Kneuer noted Mr. Hilbrunner has been invited to attend as a representative to the Winnisquam Development Association.  									3.1c Paving at the Town Office and Life Safety Building – Director Hubbard stated he has met with the DOJ and the town needs plans for the parking lot and has received an offer form H.E. Bergeron to engineer the project, not to exceed six thousand dollars.  Jeff Jenkins stated the driveway permit was issued in December 2005.  Director Hubbard noted the paving layout and elevations will be ADA compliant and the DOJ will allow work to be started in the spring as long as a plan is in place.   Chairman Livernois motioned to authorize Director Hubbard to engage H.E. Bergeron to engineer paving of the parking lot, driveway and “love canal”, not to exceed six thousand dollars.  Selectmen Nickerson seconded the motion and the motion passed unanimously.			3.1d Town Office Re: Bathroom – TA Kneuer stated the bathroom sketch submitted by Don Foudriat was provided to the Department of Justice and returned to the Town for amendments, the plan was then resubmitted and approved.  Director Hubbard recommended the Board consider hiring a local contractor by paying him/her for time and materials to fix the Town Office bathroom to make it ADA compliant. Selectmen Ober noted that he knows someone that may be interested.  Chairman Livernois motioned to authorize Director Hubbard to find a general contractor for the Town Office bathroom at an hourly rate plus materials.  Selectmen Ober seconded the motion and the motion passed unanimously.  							 3.1e Town Bridges – Director Hubbard informed the BOS that he is trying to get the Town on the State’s Bridge Aid Program and has started the application process.  Jeff Jenkins stated a bridge needs to be ten feet (between abutments) or larger to qualify as a bridge with the state.  Director Hubbard stated the Town has nine bridges total and six of those bridges are “red listed”.  Director Hubbard noted that if the Town can get aid from the State they would fix two bridges a year but not until the year 2012.

4.0	 Public Appointment									      4.1 Ralph Carter, LRPC TAC Member Re: DOT 10 year plan – Mr. Carter informed the BOS that a lot of changes have happened legislatively regarding the Shoreline Protection Act and would like to have a presentation made by NH DES to the Town after those changes have been finalized.  Mr. Carter noted one of the changes has been made to the setback requirement for the shoreline, which will now be fifty feet.  Mr. Carter stated a meeting is scheduled to discuss the NH DOT’s 10 year plan on October 8, 2007 @ 7:00 p.m. at Franklin’s City Hall in the Council Chambers.  Mr. Carter provided the Board with a letter he drafted to Bill Cass of the NH DOT regarding the elimination of the Exit #19 project.  The Board authorized TA Kneuer to make some formatting corrections for the Board’s signature next week.

5.0	 General Business									  5.1	Authorize Payroll & Accounts Payable Registers – The BOS reviewed and signed the payroll & accounts payable registers.						               5.2 Other items requiring signature or motion/vote	- None.			              5.3	Assessing and Code Enforcement – see chart below.

| TML# | Taxpayer | Item | Approved/Denied/Status |
| --- | --- | --- | --- |
| 26.005.002 | David, Bingham | Timber Intent | Approved |
| n/a | Virgin Construction | Letter | Signed |
| n/a | NH DRA | Assessment Review Sch. | Approved |
| n/a | NH DOS | 911 ALI Database Contacts | Signed |

5.4	Items from Prior Meetings									5.4a Town Hall Re: Interior – Selectmen Nickerson stated after walking through the Town Hall, he likes the design of the bathroom being placed in the woodshed.  Chairman Livernois stated keeping the historic integrity of the building is very important.  Chairman Livernois motioned to authorize the Building Committee to send out the “Request for Proposal” to put the bathroom in at the Town Hall as drafted.  Selectmen Nickerson seconded the motion and the motion passed unanimously.  				5.4b CIP Committee Appointment – Chairman Livernois motioned to appoint Patsy Wells as the citizen’s representative to the CIP Committee.  Selectmen Ober seconded the motion and the motion passed unanimously.  					5.4c FY 2009 Capital Requests – The Board and TA Kneuer reviewed the CIP Committee’s report from 2006.  Selectmen Ober and TA Kneuer will report the Board’s changes to the CIP Committee tomorrow night.          					  5.5	Correspondence received									5.5a Letter from Mr. Morrison – The Board read the letter regarding proposed upgrades to Mountain Road.  A public hearing will be scheduled.  			5.5b Letter from Mr. Dyment – The Board reviewed the letter and took under advisement.  TA Kneuer noted that the [Mr. Dyment] Moses March Road Trust has appealed with the ZBA. (Amended at 10/24/2007 BOS mtg.)				   5.6 Town Administrator’s Report 								5.6a Thanksgiving – The BOS will not meet Thanksgiving week.				5.6b Town Office Security – TA Kneuer reported that Police Chief Barton is gathering estimates for shatterproof glass, metal doors, two additional panic buttons and a keyless lock system.  TA Kneuer stated an overnight drop box might be installed out side the Town Office for customer service purposes. 					            	5.6c Sanbornton Democratic Caucus – A request to use the Town Hall has been made by the Sanbornton Democratic Caucus to host the Belknap County Democratic Meeting on October 10, 2007.  Insurance will be requested. 					5.6d Town Wide Halloween Party – A town wide Halloween Party will be held at the Town Hall on October 27, 2007 @ 7:00 p.m.

6.0	 Selectmen’s Reports – None.

7.0	 Other Business – None.

8.0	 NEXT MEETING (S) – The Board of Selectmen’s next regularly scheduled meeting will be held on Wednesday, October 3, 2007 at 6:30 p.m. at the Town Offices.

9.0	 ADJOURNMENT – The Board of Selectmen’s meeting adjourned at 10:06 p.m.

Respectfully submitted,

April C. Rollins, BOS Recording Secretary