PPROVED

SANBORNTON BOARD OF SELECTMEN’S MINUTES

May 28, 2008

Town Offices

The Board of Selectmen convened in regular session Wednesday, May 28, 2008 at 6:32 p.m. at the Town Office. Selectmen in attendance were Andrew Livernois, David Nickerson and Steve Ober.  The Town Administrator was also present.

PLEDGE OF ALLEGIANCE – All in attendance recited the pledge of allegiance.

1.0	Review and Approve Draft Minutes 							      1.1 5/21/2008 Draft - Members of the Board reviewed the draft minutes of Wednesday, May 21, 2008 at 6:30 p.m. at 6:30 p.m. Selectmen Ober motioned to approve the draft minutes of May 21, 2008.  Selectmen Nickerson seconded the motion. The motion passed unanimously.

2.0	Public Comment – None.

3.0	Authorize Payroll & Accounts Payable Registers – The BOS reviewed and signed the payroll & accounts payable registers.

4.0	Cemetery Proclamation – Chairman Livernois read a revised copy of the Cemetery Proclamation that was originally provided by Millie Shaw.  The BOS signed the Cemetery Proclamation.

5.0	DPW Director Hubbard									  5.1	Town Office Parking Lot – paving and drainage – Director Hubbard stated he would like to bid the Town Office parking lot paving project this week and hold a pre-bid meeting in three weeks, to present a recommendation to the BOS.  Chairman Livernois asked if the project’s specifications are complete and Director Hubbard replied yes, everything except the “love canal” drainage work.  TA Kneuer informed the Board that the drains from the Fire Department drain in to the ditch on Rte #132 and the drain from the Town Office drains in to the road’s catch basin.  Selectmen Ober stated the drains would need to be brought up to code.  Director Hubbard suggested the drains be capped over permanently with a level concrete overlay on the Fire Department’s floor.  Mr. Tardiff stated the concrete would cost approximately $7,000 dollars.  The BOS will discuss the drains with Fire Chief DeSilva next week.  				              5.2 Town Hall & Church paving overlay - Director Hubbard noted the paving overlay should be started at the Church and Town Hall, he will check with Porter Paving regarding the cost.  Selectmen Nickerson asked if the existing pavement at the Town Hall should be patched before the overlay is started and Director Hubbard replied fabric could be placed over the bad spots. 								       5.3 Handi-cap ramp at Library – Director Hubbard informed the Board that another handi-cap ramp with a rail system would need to be installed at the Library, going in to the building, before July 1st.  								              5.4 Roadside maintenance – Director Hubbard reported that roadside maintenance has started and the goal is to visit every road in Sanbornton.  Director Hubbard stated he has dedicated a 3-man crew to the project and will be using the highway grader to remove build-up and repair the ditches at the same time.  Director Hubbard informed the BOS that the department’s tractor broke and the Board may want to consider renting a mower for six weeks at $40-$50 dollars an hour, due to the high cost of maintenance.  Chairman Livernois noted it is important to us, that we not lose sight of road maintenance as we go ahead with other projects.  Director Hubbard informed the Board he looking for a used (mount front) sweeper attachment for the equipment and would present a cost to the BOS, if one were found.  									  5.5 Shute Hill Bridge – Director Hubbard requested permission to go forward with obtaining DES permits for the Shute Hill Bridge project and noted he has spoken with the one property owner, who is okay with the project going forward.  Director Hubbard stated he would only manage the project.  Chairman Livernois requested a breakdown of the estimated $110,000 dollars to install the new bridge and Director Hubbard stated he would provide one.  Selectmen Nickerson made a motion to authorize Director Hubbard to obtain the DES permits needed.  Selectmen Ober seconded the motion and the motion passed unanimously. 									       5.6 Future paving/drainage projects – Director Hubbard stated he has nine projects, involving twelve roads but will leave the priority of the road projects up to the BOS.  The following roads were listed for paving; Maple Circle, Gray Road, Meetinghouse Hill Road, Lower Bay Road, Black Brook Road/Doctor True Road, Prescott Road/Weeks Road, Tower Hill Road, Johnson Barn Road and Morrison Road.  Director Hubbard noted Lower Bay Road and Hunkins Pond Road would need to be addressed in the next couple of years.  Director Hubbard informed the Board that he would provide them with plans for all projects.  The following roads were listed for drainage (culvert) replacement; Perkins Road, Philbricook Road, Cram Road, Pound Road w/ grading, Hermit Woods Road, Tower Hill Road w/ shoulder work and Lake Side Drive w/ grading.      		  5.7 Non-Public Session under RSA 91-A: 3,II (a) – The Board of Selectmen went in to non-public session at 7:46 p.m. with DPW Director Hubbard.  The TA also attended the non-public session. Chairman Livernois motioned to go in to non-public session and Selectmen Ober seconded the motion. Roll call vote; Livernois, yes, Ober, yes, Nickerson, yes. The BOS reconvened the public session at 8:24 p.m.  Chairman Livernois announced that while in non-public session the Board voted unanimously to seal the minutes of the non-public. No decisions were made.

6.0	Transfer Station Manager O’Neil 							  6.1	Single-Stream Recycling – Manager O’Neil reported she has not received word regarding single-stream recycling.  							  6.2 Concrete Pad - Manager O’Neil stated the concrete for the pad would cost approximately $5,000 dollars and the site work would be $1,500 dollars.  Chairman Livernois made a motion to authorize Manager O’Neil to hire the people to install the concrete pad at the Transfer Station contingent upon funds being available in the budget (TA to check).  Selectmen Ober seconded the motion and the motion passed unanimously.  										   6.3 Trailers – Manager O’Neil reported that she is trying to empty the trailers but the paper inside of them is still frozen and some of the bails are junk, due to mold.  The trailers being emptied will become scrap metal and she hopes to purchase two more at $1,500 dollars each.  Manager O’Neil agreed to supply Selectmen Nickerson with the amounts collected for paper, cardboard, copper, newspaper, metal and brass per ton over past 6 months. Manager O’Neil informed the BOS that she is currently moving tires inside because of mosquitoes.  Chairman Livernois informed Manager O’Neil that the BOS wants to get a handle on spending by asking Department Heads to be innovative and do more with less.  Manager O’Neil stated she has been working with the Energy Committee.  Selectmen Ober apologized to Manager O’Neil, for getting upset at her a couple of weeks ago.

7.0	Assessing and Code Enforcement – see below.				                                      NAME		                    ITEM		         TAX, MAP & LOT      DECISION     Dodge, John                   		Timber Intent 		            10.060.000 		      Approved

Uicker, Barry			Timber Tax		            23.031.001 & .008  	      Approved   Sanbornton, Town of		Abatement		            03.105.000		      Approved

8.0	Correspondence									  	  8.1	Building Committee Re: Recording Secretary – The BOS reviewed a memo, inquiring as to who hires the Committee’s Recording Secretary.  The Board agreed the BC could decide whom to hire. 								     8.2 Disorderly Action ordinance – The Board tabled discussion, so they could review Chief Barton’s draft of the ordinance.  							     8.3 Memo from Town Planner – The Board reviewed the memo regarding a 6-lot subdivision on Hermit Woods Road/Eastman Hill Road, which will eventually need BOS approval for culvert work.  								  8.4 Town Office Bathroom – The Board reviewed an FYI from Jim VanValkenburgh regarding the outlet next to the toilet not being a “GFI” outlet.  The Board took under advisement.  										  8.5 PSNH Re: Decorative Flags – Informational packet available at Town Office.  	  8.6 Energy Committee Forum – A forum for Energy Committees will be held at the Church Landing in Meredith on June 3, 2008 by the NH Co-op in conjunction with LRPC.  	                                                                                                                          8.7	Temporary closure of Perley Hill Road – The Board reviewed a letter from the NH DOT regarding underground work to be conducted on Route 127.  DOT has asked if Perley Hill Road could temporarily be used as an alternate route for Route 127 through traffic., which will be closed to local traffic effective June 9th. The BOS took under advisement.

9.0	Town Administrator’s Report								   9.1 Board/Committee Appointment forms – The BOS signed all of the Board/Committee appointment forms voted on last week.  				    9.2 Selectmen’s Office Evaluation reports – TA Kneuer provided the BOS with an Evaluation	reports for the Assessing Assistant.Selectmen’s staff.  The Board reviewed.  			   9.3 TA Transition update – TA Kneuer provided the Board with an agreement/contract from Municipal Resources Inc. (“MRI”) and noted the Interim TA, Jeanie Forrester would be available tomorrow but wasn’t available next week, due to a prior commitment. The BOS signed the agreement with “MRI”.  The Board agreed that Curt McGee and Rob Jutton would need to assist with extra duties pick up the slack on Mondays and Fridays, until a new TA is hired.  The Board also reviewed a letter of interest (applicant’s name not disclosed) but will file the letter and send a response stating the Board will be starting the normal hiring process.  The BOS agreed to start advertising by 6/1/2008 with a deadline of 6/16/2008 and a start date of 8/1/2008, with salary to be commensurate with experience.

10.0	Selectmen’s Report

10.1 Cemetery Dedication – Selectmen Ober stated a Cemetery Dedication may be scheduled for Saturday, May 31,2008 @ 10:00 a.m. The Board briefly discussed the dedication being scheduled too soon for attendance purposes.  Selectmen Ober to contact Cemetery Trustee Chair Giunta.									10.2 Woodman Road Cemetery – Chairman Livernois requested TA Kneuer check with Trustee of the Trust Fund member Curt McGee regarding maintenance funds through the Trust Funds for the Woodman Cemetery.  The BOS expressed their appreciation for all of the grounds maintenance work provided, at no cost, by Mr. Cataldo at the Woodman Cemetery.

11.0	 NEXT MEETING (S) – The Board of Selectmen’s next regularly scheduled meeting will be held on Wednesday, June 4, 2008 at 6:30 p.m. at the Town Office.

12.0	 ADJOURNMENT – The Board of Selectmen’s meeting adjourned at 10:02 p.m.

Respectfully submitted,

April C. Rollins,

BOS Recording Secretary