Approved

SANBORNTON BOARD OF SELECTMEN’S MINUTES

October 8, 2008

Town Offices

The Board of Selectmen convened in regular session Wednesday, October 8, 2008 at 6:35 p.m. at the Town Office. Selectmen in attendance were Andrew Livernois, Steve Ober and Selectmen Nickerson. TA Veloski was also present.

PLEDGE OF ALLEGIANCE – All in attendance recited the pledge of allegiance before the commencement of the Special Town Meeting.

- Jim Bouchard Re: “Y” Project – Chairman Livernois stated Mr. Bouchard of the H.L. Turner Group is present to discuss the “Y” project, now that the Special Town Meeting has taken place.  Mr. Bouchard provided the Board with an agenda and reviewed the 4-year funding schedule through 2010.  Mr. Bouchard stated the Town has expended approximately $300,000 dollars to date for Phase I emergency repairs and the engineering study/costs.  Mr. Bouchard stated preliminary design has been done for Hunkins Pond Road (phase II) to the “Y”, which has been submitted to the NH DOT for review about two months ago.  Mr. Bouchard noted DOT stated they may be able to contribute more funding to the project but he has not seen a letter of commitment.  Mr. Bouchard stated at the Special Town Meeting town road standards vs. Planning Board standards was discussed and looked at as an “Alternative Plan I” with 18 inches of the road’s material taken out/grinded, put back 12 inches of back grind gravel, 6 inches of new gravel, with 3 inches of new pavement, under drains (mostly under one side of the road) and closed drainage systems as necessary. Mr. Bouchard stated the projected life span for the road is 20-25 years.  Selectmen Nickerson asked if 4 inches of new pavement would be better and Mr. Bouchard replied yes, 4 inches is always better to increase the life cycle of the road and maximize the Town’s dollar.  				“Alternative Plan II” – Mr. Bouchard stated is reinforcement measures and is proposing (Hunkins Pond Road and Upper Bay Road) grind pavement 6 inches deep but leave in place, cover with geo-grid, top with 3 inches recycled asphalt to lock (w/ calcium chloride) the gravels together which will keep the good material on top from going down and drainage (under/cross) systems.  Selectmen Nickerson asked how many feet total and Mr. Bouchard replied about 12,000 feet overall.  Selectmen Nickerson asked what the cost difference would be for four inches of asphalt vs. three inches.  Mr. Bouchard stated nine dollars per linear foot, for an eighteen-foot wide road, would be approximately +/- $50,000 dollars. 										“Alternate Plan III”  - Mr. Bouchard noted this is the “bare bones” model to grind the road as it is 6 inches deep, move to one side, place fabric, 3 inches of pavement, put under drains in with cross drains and some ditching.  Mr. Bouchard noted plan III would only allow for 5-10 year lifespan.  Mr. Bouchard recommended the Town go forward with “Alternate Plan II” and provided the BOS with a roadway improvement cost matrix. Mr. Bouchard stated DOT reviewed the recommended Alternate Plan II and suggested that 6 inches of crushed gravel be placed directly on the recycled paving with 2 inches of new pavement on top.  Mr. Bouchard expressed concern with water getting in to the gravel and has not used DOT’s recommended method before.  Mr. Bouchard informed the BOS, Spaulding Hill would still need to be addressed due to springs with an infiltration drain.  Mr. Bouchard stated the Town’s Plan II would give the road a 12-inch structural base, to keep the water out vs. DOT’s recommendation for 6 inches of crushed gravel.  Mr. Bouchard noted crushed gravel is more expensive than recycled asphalt.  Chairman Livernois recalled DOT stating if the Town takes over the roads then they do not care how we build them.  Mr. Bouchard stated the plans could be changed and the changes would be minor.  The BOS agreed that the H.L. Turner Groups “Alternative Plan II” is how they would like to proceed.  Mr. Bouchard stated the permit for Morrison Farm has been received, to go out to bid, the DOT’s blessing is needed with the preliminary plans and comments.  Mr. Bouchard believes DOT would not be ready to give permission for the go-ahead on the “Y” project until the middle of December for a spring contract with prices held for 90 days.  Selectmen Nickerson made a motion to have the H.L. Turner Group proceed with DOT regarding “Alternative Plan II” for the Hunkins Pond Road (from Wells Road to the “Y”) section, as discussed.  Selectmen Ober seconded the motion and the motion passed unanimously. Mr. Bouchard noted he would modify the cross section as well and meet with Director Thayer after he has meet with DOT.

- Chief DeSilva Re: Replacement Fire Truck – Fire Chief DeSilva cancelled his appointment with the BOS.

- Department Head Update								  3.1	DPW Director Thayer Re: Transfer Station – Director Thayer informed the BOS that the NRA has been contacted to test some barrels at the Transfer Station, due to the fact that something other than oil is in them.  A local resident, which is waste oil certified, has agreed to take the Town’s waste oil and has done a nice job.  The paper trailer will be used as part of the Fire Department’s training and then demoed.  A sign will be posted at the Transfer Station stating “Sanbornton Residents ONLY”.  Director Thayer stated TA Veloski has been a big help with organizing.  Selectmen Nickerson asked if the metal pile could be under cover with the copper and brass separated.  Director Thayer replied he could try but there is some risk involved when separating through the metal pile.  Director Thayer reported training would start in November.  TA Veloski reported that the little refrigerator has stopped working at the Transfer Station.  Chairman Livernois made a motion to authorize the Transfer Station to purchase an apartment-sized refrigerator and Selectmen Ober seconded the motion.  The motion passed unanimously.  									  3.2 Department of Public Works – Director Thayer reported he is looking in to training and paving on Lower Bay Road will start on 10/09/2008.  Director Thayer provided the BOS with a map of the Department’s plow routes and recommended they contract to plow the same roads as last year with the same contractors.  Selectmen Nickerson requested Director Thayer find out what the State’s rates are and Director Thayer said he would.  Director Thayer stated he would rely on the local media (WMUR) for a timeline to start plowing.  Selectmen Ober asked if signs could be placed in areas of “low salt” or “no salt” and Director Thayer replied he would talk to Health Officer, Bill Tobin.  The BOS agreed.  TA Veloski noted salt/sand storage at the Recreation Department was discussed to shorten the DPW’s distance of travel but a structure with asphalt flooring would be needed.  Director Thayer noted he would like to see the Highway Garage in that area.  Director Thayer informed the Board the DPW is currently flushing and marking culverts for the winter.  TA Veloski stated the paving grades have been shot at the Church.  Selectmen Nickerson stated Liz Merry informed him of $10,000 dollars that would be given to the Town, now that the ADA sidewalks at the Church have been completed. 										  3.3	Recreation Department – Julie Lonergan informed the BOS that the After School Program still has one vacancy but the Director’s position was filled.  Anyone interested in the vacancy should contact Mrs. Lonergan.  Mrs. Lonergan stated an invoice for soccer trophies is over the $500 dollars limit, set by the Board.  Selectmen Nickerson made a motion to authorize the purchase of soccer trophies.  Chairman Livernois seconded the motion and the motion passed unanimously.  Mrs. Lonergan stated the Town’s Halloween Party will be held on October 25, 2008 from 4-6 p.m. at the Sanbornton Central School.  Mrs. Lonergan stated the Hermit Beach Pavilion upgrades have been completed and would be looking for locking picnic tables. The Board asked Mrs. Lonergan to check on the possibility of obtaining a permit to place more sand at the Town Beach.  TA Veloski offered to check the pricing for the fill located at the Town Park, in order to sell the material.        							  3.4	OverSeer of the Public Welfare, Melanie VanTassel – Mrs. VanTassel reported that she has 6 new clients with a lot of foreclosures and people are desperate for relief.  Mrs. VanTassel stated outside funding has dried up but the State has released 10 million dollars to follow the guidelines of 1987.  Mrs. VanTassel informed the Board that oil companies are expecting payment upon delivery, even the Town because they have no income to cover the overhead.  Mrs. VanTassell noted in some cases the oil companies are taking the residents oil tanks, if money is not received.  Mrs. VanTassel noted payment upon delivery might cause problems for the Town. Mrs. VanTassel requested a Selectmen attend a State meeting scheduled for October 16, 2008 at the Laconia City Hall @ 9:00 a.m. A Town Credit Card was suggested for oil delivery payment and a joint meeting will be scheduled with Mrs. VanTassel, Treasurer Shannon, Finance Officer McGee and TA Veloski.  Mrs. VanTassel stated a senior citizen’s call roster has been established with the Police Department and anyone concerned about a senior neighbor should contact them before winter starts.

- Review and Approve Draft Minutes 							      4.1 10/01/2008 Draft - Members of the Board reviewed the draft meeting minutes of Wednesday, October 1, 2008. Chairman Livernois motioned to approve the draft meeting minutes of October 1, 2008 with changes. Selectmen Nickerson seconded the motion. The motion passed unanimously.

- Authorize Payroll & Accounts Payable Registers – The BOS reviewed and signed the payroll & accounts payable registers.  Selectmen Nickerson asked TA Veloski to check on cellular phone rate plans.

- Correspondence 							                                      6.1 Winnipesaukee River Basin Advisory Committee – Next Meeting on 10/22/2008 @ 10:00 a.m. Laconia DPW.	  					                           6.2 Letter from Sheila Coffer – The Board reviewed the letter and signed.		  6.3 Winnipesaukee River Trail – Clean-up – A work day will be held on October 18, 2008 from 9-12 a.m., those interested can start at either end of the trail.                           6.4 Genesis Behavioral Health – The annual meeting will be held on 10/28/2008 @ 5:00 p.m. in Tilton. 			                                                                                        6.5 Local Government Center, How to prepare for a successful Town Meeting -– The BOS reviewed. 								              6.6 Presidential Election Warrant – The BOS reviewed.				  6.7	“500 dollar invoice rule” – The Board reviewed a memo to departments and signed.  6.8 Well testing contract – The Board signed the contract for testing at the Highway Garage.  											  6.9 Budget Requests – The BOS reviewed budget requests from New Beginnings ($1,400) and Genesis Behavioral Health ($3,658.71). 		    			  6.10 Truck Repair bids for the 2004 International – The BOS reviewed two bids.  Chairman Livernois made a motion to authorize Director Thayer to purchase Amtek Tank Lining & Tank Repair in amount of $7,500 dollars.  Selectmen Nickerson seconded the motion and the motion passed unanimously.

- Town Administrator’s Report							               7.1 Fireworks Ordinance – The BOS reviewed the ordinance that the Fire Chief supports.  The Board took under advisement. 				                          7.2 Holiday Leave – The BOS agreed it would be okay to use Holiday Leave for December.	 						                                                  7.3 CIP Committee – The BOS reviewed a memo from Jeff Jenkins, informing them of two citizen’s vacancies.  Wayne Elliott volunteered to fill one of the vacancies.  Anyone interested in filling the other citizen’s slot should contact TA Veloski.

- Selectmen’s Reports – None.

- Non-Public Session under RSA 91-A: 3,II (c) – The Board of Selectmen went in to non-public session at 9:26 p.m. TA Veloski also attended the non-public session. Chairman Livernois motioned to go in to non-public session and Selectmen Nickerson seconded the motion. Roll call vote; Livernois, yes, Ober, yes, Nickerson, yes. The BOS reconvened the public session at 9:40 p.m. While in non-public session the Board voted unanimously seal the minutes.

- NEXT MEETING (S) – The Board of Selectmen’s next regularly scheduled meeting will be held on Wednesday, October 15, 2008 at the Town Office @ 6:30 p.m.

- ADJOURNMENT – The Board of Selectmen’s meeting adjourned at 9:41p.m.

Respectfully submitted,

April C. Rollins,

BOS Recording Secretary