Approved as Amended

SANBORNTON BOARD OF SELECTMEN’S MINUTES

August 11, 2010

Town Offices

The Board of Selectmen convened in regular session Wednesday, August 11, 2010 at 6:30 p.m. at the Town Office. Selectmen in attendance were Andrew Livernois, Dave Nickerson and Steve Ober. TA Veloski was also present.

PLEDGE OF ALLEGIANCE – All in attendance recited the pledge of allegiance.

- Public Comment	- None at this time.

- Old Business										  2.1	Voting Booths – TA Veloski reported that he & Sheila Dodge would be meeting to look at collapsible voting booths for November. 						  2.2	Bankruptcy Money – The Board approved TC Jane Goss to contact Town Counsel regarding bankruptcy monies.  								  2.3	Library – Land – TA Veloski informed the Board that himself, John Thayer, Bob Ward and Wayne Elliott would be meeting next Wednesday at 3:00 p.m. to review where the boundaries are from the School to the Library for a pathway.  			  2.4	Piper Printing – TA Veloski stated a letter from Piper Printing has been forwarded to Town Counsel for negotiations. 							  2.5	Winnipesaukee River Basin Project – TA Veloski reported that $80 million dollars of upgrades would be made to the (Franklin) plant and a possible $20 million dollars in upgrades to the pipes.  TA Veloski informed the BOS that legislation is being pushed through to turn the State’s Advisory Board to an Administrative Board (RSA 45-a:45) because currently the WRBP only takes recommendations.  TA Veloski stated the Advisory Board voted to talk to Maura Campbell of the LGC regarding this matter and the WRBP is looking for Sanbornton’s support.  TA Veloski noted he is concerned with the Transfer of Ownership between Municipalities because they may try to give the Town something. Selectman Livernois stated he has never seen the statute before and would like to review it first.  TA Veloski stated the proposal needs some consideration and a Representative needs to be appointed. Next meeting scheduled for 10/19/10. Chair Nickerson made a motion to appoint TA Veloski the Town’s Representative. Selectman Livernois seconded the motion and the motion passed unanimously.

- Jim VanValkenburgh Re: ZBA – Mr. VanValkenburgh came in to discuss the Robitaille Case and the appointment of ZBA Members. No decisions were made.

- Department updates									  4.1	Conneston Contruction Inc. (CCI) – Director Thayer, Ian Raymond and Brian Lehr were present.  Mr. Lehr reported that the Highway Garage itself would cost one million, thirty thousand without the Cold Storage ($70K as contingency). Chair Nickerson stated he was concerned with 20%-30% additional costs due to heating in the winter.  Mr. Lehr replied the structure work would be completed by the end of September. Ian Raymond provided the BOS with an Energy Report form the Jordan Institute and the BOS reviewed. Mr. Raymond stated it would cost $31,597 dollars to heat the Highway Garage’s 12,000 sq. ft., which is the same energy base design without upgrades. Mr. Raymond noted that the “R” rating for insulation would only be good if it was not punctured and that is very slim.  Selectman Livernois stated 11B ($39K) is the best option over 11A ($63K) with only a $1,500 difference. Mr. Lehr noted that number four and number seven are already included and he does not have a figure spray foam, for tonight.  Mr. Lehr stated two of the five are in 11B and asked if an analysis could be done without the foam panel wall.  Ian Raymond replied he would check.  Chair Nickerson stated Tilton saved money on radiant heat because they didn’t do it. Ian Raymond asked is list could be made of all the project’s option items.  The Board and those in attendance discussed propane vs. wood vs. geo-thermal heating. Chair Nickerson stated the floor could be just the radiant heat piping capped for the future.  After brief discussion the BOS agreed to remove the hydronic system for a heat-to-heat air exchanger and remove the water quality system.  Selectman Livernois reminded Mr. Lehr that the BOS would need a contract.

4.2 2010 Reclamation Schedule – The Board signed the contact for Pike Industries totaling $378,124 dollars. 								  4.3	“Y” Project – DES is reviewing the contract.

- Old Business (cont.) 									  5.1	Library bid for painting and woodwork – TA Veloski informed the BOS that only one bid was received, in the amount of $3,400 dollars from Frank Barker and funds would come from the Building Maintenance & Repair Fund.  Chair Nickerson made a motion to do the Library project on the steeple. Selectman Ober seconded the motion and the motion passed unanimously.

5.2 Doctor True Plans –TA Veloski stated Engineer Fluet and Andy Chapman are working on the plans.	               		     					  5.3 Town Vehicle – TA Veloski reported a quote would be received soon, to paint the vehicle all white.

5.4 RSMS Program – TA Veloski stated a email has been received from UNH and the TIP Committee has discussed the alternative.  Chair Nickerson noted he would like to see the $100K saved and given back to the voters because he does not see the economy changing. Selectman Livernois stated if the work can be done for free, then great.

- Authorize Payroll & Accounts Payable Registers – The BOS reviewed/signed the payroll & accounts payable registers. The accounts payable register was made available for public inspection.

- Assessing and Code Enforcement

| TML# | Taxpayer | Item | Approved/Denied/Status |
| --- | --- | --- | --- |
| n/a | Sanbornton, Town of | MS-1 Extension | Signed |

- Accept cash donations under RSA 31:95(a) – Food Pantry – Chair Nickerson made a motion to accept the $320 dollar “chip reader” from the American Kennel Club. Selectman Livernois seconded the motion and the motion passed unanimously.

- Review and Approve Draft Minutes  						              9.1 8/04/2010 - Members of the Board reviewed the draft meeting minutes of Wednesday, August 4, 2010. Chair Nickerson motioned to approve the draft meeting minutes of August 4, 2010 with corrections. Selectman Livernois seconded the motion and the motion passed unanimously.

- Correspondence – The BOS reviewed.

- Town Administrator’s Report – None at this time.

- Selectmen’s Reports				 						12.1 Food Pantry – Selectman Ober stated there have been generous donations from local farmers to the Food Pantry and its customers have been very thankful.

- NEXT MEETING (S) – The Board of Selectmen’s next regularly scheduled meeting will be held on Wednesday, August 18, 2010 at the Town Office @ 6:30 p.m.

- ADJOURNMENT – The Board of Selectmen’s meeting adjourned at 8:54 p.m.

Respectfully submitted,

April C. Rollins,

BOS Recording Secretary