Approved

SANBORNTON BOARD OF SELECTMEN’S

May 23, 2012

Sanbornton Town Office

The Board of Selectmen convened on Wednesday May 23, 2012, at 1:00 p.m. at the Sanbornton Town Office. Selectmen in attendance were Dave Nickerson and Karen Ober.  Also in attendance was Bob Veloski the Town Administrator.

- Meet with DOT re Steele Hill Road - The Selectman met with representatives of DOT. Pike Industries, Hoyle and Tanner Associates regarding the warrant article passed at the last town meeting regarding the repairs on Steele Hill Road.  CR Willeke of the DOT talked of the advantages of moving quickly on this project as Pike is already working on Upper Bay Road and the possible savings by not having to remobilize the crews.  DOT will be working on the guard rails this fall, the culverts and under drain could be worked on in the next few weeks, and the resurfacing could take place this fall as the “Y” project is top coated.  There was discussion over the need to stay in the right of way and may not need a wetlands permit.  Pike will do some review of the project and some exploratory digging to confirm the work needed.  The work could be done under a change order on the “Y” Project.  Next Tuesday Selectman Nickerson will meet with Hoyle Tanner, and Pike to walk the project.

- Trees on Bay Road – CR Willeke does not feel that the trees in Bay Road that the owner asked to have removed would fall under the project.

- Hunkins Pond Road -   Hunkins Pond Road by Wells Road has some issues that have not been satisfactorily resolved and CR will have Pike Industries look at these issues and will work with them to fix them.  Selectman Nickerson brought up the problem of another section of Hunkins Pond Road that has some issues.  The group will look at these issues during the site visit after the meeting.

- Adjournment – the meeting adjourned at 1:40 p.m. and Selectman Nickerson, TA Veloski, Woody Wilson of Hoyle Tanner, Mark Morrill of DOT and CR Willeke of DOT went to do a site visit.

Respectfully submitted,

Bob Veloski, Town Administrator