Town of Sanbornton

Building Committee Meeting

Monday July 12, 2004

Town Offices, 7:00 p.m.

Approved as Amended

Board Members:

Joe Damato, Chairman	David Henderson – Absent	Peter Thompson

Carmine Cioffi – Absent	John Purple	Jim Van Valkenburgh

Peter Dascoulias	Andy Sanborn – Absent	Jim Wells

Wayne Elliott	Russ Spearman	Patsy Wells

Ed Griffin	Bill Tobin – Absent

Others in Attendance:

Dawn Calley, Secretary

The meeting location changed from the Library to the Town Offices, as there was a scheduling conflict at the Library.

Chair Damato opened the meeting at 7:08 p.m.  Attendance was taken and the agenda and sub-committee reports were distributed.

Draft minutes from June 29, 2004 were reviewed.  Mr. Purple motioned and Mr. Spearman seconded to approve the minutes.  All Approved.

Chair Damato gave a report on the meeting with DES.  All available written information was shared and received.  DES indicated the school well has been tested yearly and there have been no issues with the water quality.  DES felt there would be minimal increase in quantity of water being used.  Chair Damato stressed DES is stating everything falls within acceptable limits and the water quality is up to standard.  DES doesn’t feel running pipe for the septic should be a problem, however some routes may require double lining or sleeving of the pipes.  The committee would wait for Mr. Cioffi and Mr. Henderson to determine the next steps.

Chair Damato asked about the Transfer Station addition.  Mr. Wells stated he conducted a telephone poll about septic designs.  He gave all totals, which include a $150.00 state fee and the need for someone with a backhoe.  He suggested the committee select the lowest bidder and recommend to the Selectmen to hire the lowest bidder to complete the septic design.

Mr. Purple made a motion to accept and recommend to the Board of Selectmen to hire Mr. Lepene, the lowest bidder, for the Transfer Station septic design.  Mr. Elliott seconded the motion.  One abstained, all others approved.

Chair Damato asked about the next steps and Mr. Wells indicated the sub-committee would need to look for building costs of the building addition and septic.  He also indicated it may cost more than what was originally budgeted.  Mr. Wells indicated he would have the building specifications at the July 26 meeting for all committee members to review.

Chair Damato asked about the Highway Garage.  Mr. Van Valkenburgh stated the group was putting the information together.  He asked how the group felt about moving the garage to the landfill area keeping the original location for additional storage.  Mr. Griffin stated it isn’t a centrally located area and wouldn’t work with the travel.  Chair Damato wants the sub-committee to get together to review location options and the scope of the project.  The Highway Garage sub-committee would bring the scope of the project to the Building Committee within one month.  Chair Damato asked the sub-committee to recruit additional members from outside the Building Committee if needed.

Chair Damato moved the discussion forward to make a decision about the second modular building.  Available options: Option one - Keeping it where it is at, either locking it down or using if for storage.  Option two – Moving the modular behind the Town Office either locking it down or using it for storage.

Mr. Purple motioned to recommend to the Board of Selectmen to leave the second modular where it was located, locking it down and securing the building.  Mr. Thompson seconded the motion.  All Approved.

Per RSA 91-A:3 II(c) the Building Committee went into non-public session at 8:12 p.m.  Mr. Spearman motioned and Mr. Elliott seconded the motion.  All Approved.  Roll call vote; Damato yes, Elliott yes, Griffin yes, Purple yes, Spearman yes, Thompson yes, Van Valkenburgh yes, J. Wells yes.  While in non-public session the committee discussed RFQ’s for the town septic and well project.  Selections were made and interviews with Provan & Lorber, Inc., H. E. Bergeron Engineers, Hoyle, Tanner & Associates Inc., and SFC Engineering Partnership Inc. will take place July 26, 2004.  The Building Committee reconvened public session at 8:27 p.m.

The committee discussed and came up with a list of questions to ask the engineers during their interviews.  It was determined interviews would last approximately twenty minutes allowing for an additional ten minutes for committee members to discuss the interview.    It was also decided the committee will request bids from all four companies and will make a decision after the bids are received.

Chair Damato asked the Selectmen to have Mr. Kneuer send out letters to the four companies indicating appointment times on July 26, 2004, starting at 6:00 p.m.

Chair Damato asked if there were any other matters that needed to be discussed.  Mr. Wells mentioned the Life Safety building might need roof repairs.  Mrs. Wells indicated there is an issue with delaminating plywood causing leaks, molding, and funguses.  Mr. Dascoulias mentioned part of the problem is the building is heated by forced hot air.  It was stated it does need repair but it isn’t known what options need to be reviewed and what steps need to be taken.  Chair Damato stated this matter should be discussed at the next meeting.

The next Building Committee meeting will be July 26, 2004 starting at 6:00 p.m. at the Town Offices.

Chair Damato asked for a motion to adjourn.  Mr. Elliott motioned and Mr. Purple seconded the motion.  All approved.  Meeting adjourned at 9:00.

Respectfully Submitted,

Dawn E. Calley, Secretary