Town of Sanbornton

Building Committee Meeting

Monday, August 9, 2004

Town Offices, 7:00 p.m.

Approved as Written

Board Members:

| Joe Damato, Chairman | David Henderson – Absent | Peter Thompson |
| --- | --- | --- |
| Carmine Cioffi | John Purple | Jim Van Valkenburgh |
| Peter Dascoulias – Absent | Andy Sanborn | Jim Wells |
| Wayne Elliott | Russ Spearman | Patsy Wells |
| Ed Griffin | Bill Tobin |  |

Others in Attendance:

| Dawn Calley, Secretary |  |  |
| --- | --- | --- |

Chair Damato opened the meeting at 7:00 p.m.  Attendance was taken, meeting agenda and draft minutes distributed.

Mr. Elliott made a motion and Mr. Cioffi seconded the motion to accept the August 2, 2004 minutes as amended.  All approved, with one abstention.

Chair Damato asked if the Building committee had been assigned the task of ADA issues.  Mrs. Wells indicated the Board of Selectmen did charge the committee with the task of ADA issues.  Discussion took place about who would be able to chair the ADA sub-committee.  However, no selection was made.

Chair Damato asked about the town garage status. Mr. Van Valkenburgh explained the sub-committee has not yet been able to meet.  However, a meeting was planned for the week of August 16 reporting recommendations on August 23.

Chair Damato asked about the recycle center status.  Mr. Wells stated he had spoken with Mr. Lepene to set up a schedule for the test pits.  Mr. Wells asked about payment for Mr. Lepene after the work was complete.

Discussion followed about the process for payment of work and determining a set of procedures for the request of work to be done, payment requests, and determining monies available.  Committee members explained the process the town is currently using, indicating it would be a great way to track the amount of money used and could also let the committee know if the project is under, on or over budget.  Mr. Kneuer would be responsible for setting town codes for each of the projects to track for town purposes as well.  Chair Damato indicated he wanted the Building Committee to know the amounts, but all approvals would need to come from the Board of Selectmen.

Chair Damato asked Mr. Sanborn about the status on committee policy and procedures.  Mr. Sanborn distributed a list of questions he felt needed answers.

Q. 1 – Is the Building Committee obligated to process all assigned projects?  Who establishes priority and can the Building Committee act alone?

It was determined the Building Committee would serve only in an advisory capacity to the Board of Selectmen.  The committee would be required to handle all tasks presented not having the option of rejection.  This allows for a review of any project, making a determination the project may not be a viable one to work on.  It also allows for the group to examine all option in the process, even coming up with an alternative method to correct a problem the group has been presented with.  The Selectmen would set project priority.  However, some projects with a lower priority may be completed more quickly because of the work scope of each project.  All project work tasks need approval from the Selectmen who have the authority to overrule any recommendation.  The idea is for the group to remain as non-political as possible in order to facilitate the work as quickly and as efficiently as possible.

Q. 2 – Does the Building Committee have an obligation to review and recommend building codes, standards, and building maintenance procedures?

It was determined the contractors would determine all the building codes that need to be followed.  The voters would establish any needed building codes and building maintenance would follow the town CIP and recommendation of the Selectmen.

Q. 3 – In review of the scope and parameters of a project, what level and sources of data are required?  Written applications, building and/or safety code reports, file location and availability?

It was determined a paper trail is needed and would be required.  To assist in this process the committee would create new forms or use existing town information and forms, including minutes from Board of Selectmen and Building Committee.  This would provide the Building Committee with clear instructions from the Board of Selectmen on the specifications of a project, including its level of priority, budgeted monies, and any special requirements.  The Building Committee would have forms for requests and recommendations to be approved by the Selectmen.  Mr. Sanborn would create a summary sheet (Project Assignment Sheet), which the selectmen would use when assigning a project to the Building Committee.

The Building Committee felt it is currently in a clean up mode, working on uncompleted projects that have been with the town for a period of time.  Now that the immediate issues have been worked on and steps taken to move the projects forward, the group is in a better position to review policies and procedures it should follow to prevent miscommunication between the Board of Selectmen and the public.

Mr. Burr Phillips from H.E. Bergeron arrived.  Chair Damato wanted to review the information the Town currently had on hand to prevent duplication, and to find out the next steps in the process.  The discussion between Mr. Phillips and the committee reviewed information that was already on hand, the areas open for septic construction, the possible time lines available for the construction, and funding and possible grants.

Mr. Phillips would take the available materials, but additional surveying would need to be done.  The Building Committee agreed it would like to move on the fast track of the submitted proposal, but it also wanted to get any grants available to assist with payment of the project.  Mr. Phillips indicated attempting to find a contractor this time of year would mean paying a high price and there would be no guarantee of getting all necessary paperwork reviewed and approved in time.  He didn’t want to set the committee up for failure by trying to complete things too quickly.  Chair Damato didn’t want to direct the design, but the committee needed to have a couple of alternatives in location, to choose the best route for the town.

It was decided the timeline was to have a septic design completed by December, which would be a better time to bid for the construction.  The construction would more than likely be completed by spring 2005, depending on the weather.  Mr. Phillips would have the scope of services (listing all the steps needed) and a proposal completed for the August 23 meeting.

Chair Damato asked for a motion to adjourn.  Mr. Cioffi motioned and Mr. Thompson seconded the motion.  All approved.  Meeting adjourned at 9:05 p.m.

The next Building Committee meeting will be August 23, 2004, 7:00 p.m. at the Town Offices.

Respectfully Submitted,

Dawn E. Calley, Secretary