Town of Sanbornton

Building Committee Meeting

Monday, October 25, 2004

Town Office, 7:00 p.m.

Approved as Amended

Board Members:

Joe Damato, Chairman	Ed Griffin - Absent	Bill Tobin

Carmine Cioffi 	David Henderson	Peter Thompson

Peter Dascoulias – Absent	Jeff Jenkins	Jim Van Valkenburgh

Wayne Elliott	Andy Sanborn	Jim Wells

Don Foudriat	Russ Spearman	Patsy Wells

Others in Attendance:

Dawn Calley, Secretary

Chair Damato opened the meeting at 7:05 p.m.  Chair Damato introduced new committee members, Don Foudriat and Jeff Jenkins.  Attendance was taken, meeting agenda and draft minutes distributed.

Mr. Elliott made a motion and Mr. Cioffi seconded the motion to accept the October 12, 2004 minutes as written.  All approved.

Spinner Property

Chair Damato indicated the committee would take a tour of property the town might have an option to purchase.  The appointment would start at 8:00 p.m. and the committee meeting would adjourn from there.  It will give the committee an opportunity to evaluate the property for use of the septic in addition for potential uses by other town departments.

Discussion followed about possible uses for the property, including the original proposed use of the septic and what the costs might be to renovate the area for use by other town departments.

Community Septic and Well

Discussion took place about the amount of needed clean water and waste water numbers from the Town Hall, Church, and Library, and if they were really accurate.  There was concern the water number was too high and might mean attempting to put in a septic system that is too large for what is really needed.

Mr. Kneuer had called Mr. Phillips on October 13 to give approval to start the pit testing.

The committee felt there was to be a meeting with H. E. Bergeron to discuss results of the perk testing.  Due to miscommunication Chair Damato would call Mr. Phillips to schedule a meeting to discuss the status of the testing.  The committee feels there is a need for H. E. Bergeron to act as swiftly as possible in order to get the project moving forward.

Space Needs Sub-Committee

Mr. Wells asked if copies of the CIP were provided to the committee.  Mrs. Wells would check on the status of the copies.

Transfer Station

Mr. Wells reported he received two estimates for the transfer station building.  One of the estimates is more than what was appropriated; the other was two times what was appropriated.

A review of the budget took place with what was already spent and what was remaining.  The total spent is $8300.00 which pays for all steps needed for the septic, leaving $11,700.00 for construction.

Some committee members had concerns the project has grown from the original request of just the bathroom area with a showering facility.

Discussion took place about how to move forward with the project, including the need for oil storage, how much office, break room, and bath space is really needed.  Chair Damato wanted to have answers for the taxpayers when questions were raised about the reasons and cost of the project.

Committee members agreed a shower facility is needed for safety reasons, but the size of the break room requested may not be necessary

Chair Damato indicated the committee had a few options – 1. Stop with current construction, going with the project as designed once all funds are raised.  2.  Take care of the needs, scaling back the project to work within the original plans and budget. 3. Complete the project in phases, with a portion being completed this year with the remaining budget and request additional funds to be appropriated to continue construction in spring of 2005.

Chair Damato asked Mr. Wells to investigate the first two options.

Chair Damato adjourned the office portion of the meeting to have committee members look at the offered property.

The next Building Committee meeting will be November 8, 2004, 7:00 p.m. at the Town Offices.

Respectfully Submitted,

Dawn E. Calley, Secretary