Town of Sanbornton

Building Committee Meeting

Monday, December 13, 2004

Town Office, 7:00 p.m.

Approved as written

Board Members:

Joe Damato, Chairman – Absent	David Henderson - Absent	Peter Thompson

Carmine Cioffi 	Jeff Jenkins	Jim Van Valkenburgh - Absent

Peter Dascoulias 	Andy Sanborn 	Jim Wells

Wayne Elliott	Russ Spearman	Patsy Wells

Don Foudriat	Bill Tobin

Others in Attendance:

Dawn Calley, Secretary

Mrs. Wells opened the meeting at 7:12 p.m.  She indicated there was no agenda, attendance was taken, and draft minutes distributed.

Mr. Cioffi made a motion and Mr. Sanborn seconded the motion to accept the November 8, 2004 minutes as written.  All approved.

Mr. Elliott made a motion and Mr. Jenkins seconded the motion to accept the November 29, 2004 minutes as amended.  All approved.

ADA

Mr. Cioffi indicated the doors and railing had been installed and the committee was continuing to meet.  There had been discussion with state and federal representatives who stated work would need to be completed on the parking area to fix the grade.  There would be a conference call on January 4 or 7, 2005 with both the state and federal representatives to better define some of the issues so repairs can be taken care of.

Mr. Sanborn and Mr. Wells indicated there were portion of the buildings that might be exempt because they are historic.

Community Septic and Well

Mr. Cioffi indicated there was an appointment to meet with Gilford Well for the testing of the Church well next week.

Mrs. Wells indicated she had spoken with H.E. Bergeron and they have not heard back from the Department of Environmental Services (DES) about contract approval.

Transfer Station

Mr. Wells asked if anyone had seen the approval from DES about the Transfer Station septic system.  Mrs. Wells would check with town office staff to see if it had arrived.

Mrs. Wells indicated Auger Sitework LLC was finishing up other jobs in order to start the septic system as soon as possible.

Mrs. Wells asked about building estimate progress.  Mr. Wells indicated he had no bids at this time.

Town Garage

Mrs. Wells indicated the RFQ for the feasibility study was sent out and any submissions needed to be at the town no later than January 4, 2004.

Spinner Property

Mr. Jenkins handed out a packet that included the stated Pros and Cons of the property, Existing versus Possibly needed square feet, and a drawing of how the property and land could be used for town purposes.

Discussion took place of the pros and cons of the property.  There was concern the amount of money that would be needed to reconstruct the property would be more than constructing a brand new office space.  Mr. Foudriat mentioned the existing space might not be able to conform to ADA laws.  However it was stated the areas would not be available to the public and there could be office space, ADA compliant in the existing structure, although not all of it would be.  Mr. Spearman indicated, in regards to the Library expansion, the addition was cheaper than finding a new location.

Discussion continued about the assessment on the existing property and what other options the town may have to expand for needed space, how the purchase could be funded, how and when the renovation might or could take place, and which departments would benefit from the purchase of the property.

It was reported to Mrs. Wells that Mr. Spinner would hold off listing the property if the town gave a guarantee the plan for purchase would go before the voters for a decision.

All members agreed more information was needed before the idea went any further and it would be a better idea to have a special town meeting to discuss this issue, instead of trying to fit it into the regular town meeting.

There were concerns about this and any future projects because the main current method of raising revenue is property tax.   Committee members don’t want the rate to get too high and run the risk of having people not be able to afford to keep their homes.

Mrs. Wells indicated there was a consensus and that there needs to be a charrette, there is a need for three or four different plans, and a need to have the ideas go before the people in order to determine which would be the best plan for the town.

Mr. Sanborn made a motion to recommend to the Board of Selectmen to enter into a non-binding preliminary negotiation with Mr. Spinner for the purchase of his property.  Mr. Spearman seconded the motion.  All approved.

It was determined additional information would need to be gathered prior to completing a charrette.

Task List

Mr. Elliott and Mr. Van Valkenburgh to categorizing alternate land ideas for the town garage, including non-town owned property of 5 acres or more.

Mr. Jenkins would get costs and figure from NH Public Works on construction cost for open steel frame, steel office space, wood office space, and brick type structures.

Mr. Elliott would look at property on Route 132.

Mr. Thompson would speak with a landowner on Pound road for possible purchase.

The selectmen would request department heads to give more information about their request for space and would enter into preliminary non-binding negotiations with Mr. Spinner.

Library Addition

Mr. Spearman reported they don’t have the final plans but they have agreed on a contractor, who works within their budget.  The second floor interior wouldn’t be completed and the lift wouldn’t be installed because of budget, but the structure work would be completed.  It was determined the Library Trustees would give the final plans to the Building Committee for review, prior to submission to the Board of Selectmen.

Mr. Foudriat made a motion to adjourn and Mr. Thompson seconded the motion.  All approved.

The next Building Committee meeting will be January 3, 2005, 7:00 p.m. at the Town Offices.

Respectfully Submitted,

Dawn E. Calley, Secretary