Town of Sanbornton

Building Committee Meeting

Monday, January 3, 2005

Town Office, 7:00 p.m.

Approved as Amended

Board Members:

| Joe Damato, Chairman | David Henderson | Peter Thompson |
| --- | --- | --- |
| Carmine Cioffi | Jeff Jenkins | Jim Van Valkenburgh |
| Peter Dascoulias - Absent | Andy Sanborn - Absent | Jim Wells - Absent |
| Wayne Elliott - Absent | Russ Spearman | Patsy Wells |
| Don Foudriat | Bill Tobin - Absent |  |

Others in Attendance:

| Dawn Calley, Secretary |  |  |
| --- | --- | --- |

Chair Damato opened the meeting at 7:05 p.m.  Attendance was taken, and the agenda and draft minutes distributed.

Discussion took place about the draft minutes of December 13, 2004 indicating there may be a need to have corrections to the Task List.  It was indicated the intention was to have a task list for gathering information for a charrette about town growth.  Chair Damato and Mrs. Wells indicated many individuals, and not just the Building Committee, would gather a variety of information for the charrette.

Mr. Cioffi made a motion and Mr. Foudriat seconded the motion to accept the December 13, 2004 minutes as written.  All approved.

Community Septic and Well

Mr. Phillips from H.E. Bergeron attended the meeting to review the progress made since his previous attendance.  Mr. Phillips indicated he had not yet heard from DES regarding grant approval.  Maps were distributed to review placement of the septic components and what and how they would work together with building connections and surrounding areas.

Discussion took place with committee members regarding water flow numbers and many felt they were too high.  After discussion Mr. Phillips agreed to change the numbers to reflect what would more accurately be used.  It was discussed that water meters should be added to both buildings to get actual numbers, once all steps have been complete.

Discussion took place about the type of system being used and Mr. Phillips indicated with the reduced flow, alternate systems could possibly be used that might save the town money.   Chair Damato asked and Mr. Phillips agreed to bring information to the next meeting about specific septic system costs.

Mrs. Wells discussed the new system Mr. Phillips offered, indicating the use of that system would allow for the moving of the gazebo to cover the BioClear septic system.  This will allow for the area where the gazebo currently is to be leveled for handicap parking, providing a possible solution for multiple issues.

The committee is waiting on the report from Gilford Wells on testing the Church well.  Once complete the report from Gilford Wells will be forwarded to Mr. Phillips for his review.

Town Garage

Chair Damato indicated only one response was received from the RFQ for the feasibility study for the garage location.  Mrs. Wells stated there was confusion about when the responses were due.  The original request states January 4 and the paper says January 3.

Mr. Van Valkenburgh stated once all the responses have been received a list of specifications will need to be drafted for the company on what they need to bid on.  Mr. Van Valkenburgh stated he would write up the specs and forward them to Chair Damato and Mr. Cioffi.

Transfer Station

Mrs. Wells reported Scott Auger should start work either this week or next.  He wanted to make sure payment would be made once the septic was capped off instead of to a building, as it doesn't yet exist.  The committee agreed once the work was complete payment would be made.

Mrs. Wells reported Mr. Wells is working on the estimates for the concrete slab and building estimates.

Library

Mr. Spearman indicated the architect was getting the information in order.   There isn't any paperwork yet but the project is moving along.

There was a question on the second floor of the proposed project.  Mr. Spearman stated there wasn't enough money in the budget but the structure would be completed with only interior finishing work on the second floor that would be left to be completed.

ADA

Mr. Henderson reported that many of the state issues have either been resolved or are in the process of being resolved.  The federal issues would be addressed during a telephone conference on Friday, January 7.  Further details will be available at the next meeting.

Charrette

Mrs. Wells stated the town would like to have a special meeting in January to determine what the town voters would like to see for the future of town services.  If they would like to keep all service located in the general area where they already are or if they would like to see a more centralized physical location for the town offices.  Information was being gathered to focus on three different areas: the Spinner property, draining and filling in of the pond for use of that land, or the purchase of land in a completely new location.

Chair Damato and other committee members felt there wasn't enough time to gather sufficient information on all three options.  There was concern the process was being rushed and votes would be based on emotion versus practicality.  It was felt professional opinions should be gathered prior to making any kind of decisions on what direction the towns administration should be moving in.

Mrs. Wells indicated the vote would not mean construction would start anytime soon.  However, where the Building Committee recommended the town enter into non-binding negotiations with Mr. Spinner, the idea about the possibility of the purchase or other option needs to go to the voters for a decision.  She felt this was a decision to be made not by the Selectmen or any committee, but by the citizens of the town.

Mr. Henderson made a motion to adjourn at 9:03 and Mr. Thompson seconded the motion.  All approved.

The next Building Committee meeting will be February 7, 2005, 7:00 p.m. at the Town Offices.

Respectfully Submitted,

Dawn E. Calley, Secretary