Town of Sanbornton

Building Committee Meeting

Monday, August 8, 2005

Town Office, 7:00 p.m.

Approved as Written

Board Members:

| Carmine Cioffi | David Henderson | Bill Tobin – Absent |
| --- | --- | --- |
| Joe Damato – Absent | Jeff Jenkins, Chairman | Jim Van Valkenburgh - Absent |
| Wayne Elliott | Andy Sanborn | Jim Wells |
| Don Foudriat | Russ Spearman – Absent | Patsy Wells |
| Ed Griffin – Absent | Peter Thompson |  |

Others in Attendance:

| Dawn Calley, Secretary |  |  |
| --- | --- | --- |

Chair Jenkins opened the meeting at 7:10 p.m.  Attendance was taken, and the agenda and draft minutes were distributed.  Chair Jenkins indicated tonight’s meeting would mainly review a possible locations for the Town Hall bathroom and available heating source options, and the transfer station addition and bathroom design.

Mr. Cioffi motioned to approve the draft minutes from July 25, 2005 as written.  Mr. Elliott seconded the motion.  All approved.

Administrative Issues/Mail – Correspondence

Chair Jenkins stated there was no mail or correspondence in the box.

Community Septic & Well

Selectman Wells stated the contour maps have been received from H. E. Bergeron.  The building contracts are on their last draft with attorneys, almost ready for signature.  The Spinner contract is waiting to be signed.  The Bodwell contract has had a delay because of a family loss.  The Church contract will be signed once the Children’s section at the Library has been dismantled.  H. E. Bergeron is selecting the sub-contractor, which will take place once the Bodwell contract is signed and received.

Highway Garage

Selectman Wells stated the surveyors have been to the garage and environmental testing is taking place.

Transfer Station

Mr. Foudriat distributed a copy of a proposed draft floor plan with measurements based on previous meeting discussion for the addition.  This included the rotation of the bathroom and removal of the shower.  The plans also provide for the insertion of wall shower, a hose attachment to the faucet, which will allow people to rinse off if needed.

Discussion took place about whether a shower was needed or not.  Chair Jenkins stated three ideas have been mentioned, including providing only the minimum legal requirements, what would be used 85% of the time versus once in a while, and to build an addition that addresses all possible needs the first time around.

Mr. Sanborn stated the committee should research and review what the exact requirements are for a facility such as the town has, prior to making a decision.  This would include requirements on the levels of insurance, Department of Labor, OSHA, and waste specialist/recycle facility safety recommendations.

Selectman Wells will bring in the standards from OSHA/Department of Labor and Primex for Transfer Station/Recycling Center requirements.

Town Hall

Chair Jenkins handed out drawings of the existing bathroom location and floor plan and the proposed plans from the Town Hall Restoration and Renovation report.  Each committee member would indicate their preference and review the pros and cons for the suggested locations.  It was mentioned the bathroom is being planned for a warrant article in the 2006 budget process and when plans are finalized they should be reviewed by the Department of Justice to eliminate any ADA issues.

After all discussion the committee had a count of two undeclared, three in favor for the front south west corner and five in favor for the woodshed location.  Chair Jenkins asked if the group wanted to make a decision tonight or review for later discussion, and the committee decided to determine a decision at a later meeting.  The following pros were submitted for each location:

| Town Hall Bathroom Location Positives |  |
| --- | --- |
| Front SW Corner | Woodshed Location |
| 1. Two Meeting Rooms | 1. Easier to Insulate |
| 2. Discrete Access | 2. Two Meeting Rooms |
| 3. Less Structural Change | 3. Larger Bathroom |
|  | 4. Located closer to plumbing for possible future expansion. |
|  | 5. Closer to Handicap Entrance/Exit Door |
|  | 6. Water Supply Closer to Kitchen |
|  | 7. Keeping Modern Area away from Historic Area |
|  | 8. Keeps Moisture out of Historic Building |

Chair Jenkins reviewed previous discussion about heating options for the Town Hall and stated each committee member would have an opportunity to discuss their preferences and pros and cons.

After discussion the results were three undeclared, three for the boiler, and three for Monitor Heaters. The committee also determined information would be required from professionals in the heating field, prior to making a decision.  It was decided Mr. Cioffi and Mr. Foudriat would make contact with Concord Irving Oil and Caswell Heating to determine installation and operational costs for both heating types, to provide answers at the next meeting.

Pros and Cons given for each heating option type:

| Town Hall Heating Options Positives |  |
| --- | --- |
| Monitor Heating | Full Hot Water Boiler |
| 1. Pay as you go | 1. C.W. +/- 6 zones w/ hot water |
| 2. Smaller investment | 2. Individual room control |
| 3. No boiler room required | 3. Faster Heat up time for Big Hall |
| 4. Source gas hot water heater |  |
| 5. Portable/Moveable heaters |  |
| 6. No/Removal of duct work |  |
| 7. Efficiency (Heat as needed) |  |

Future Agendas

Chair Jenkins indicated the future agenda would be to review the heating information collected by Mr. Cioffi and Mr. Foudriat, the Transfer Station standards information by Selectman Wells, Mr. Elliott would make contact to determine if the moving of the gazebo would be donated, and a decision might be made regarding the Town Hall bathroom location.

Adjournment

Mr. Thompson motioned to adjourn at 9:03 p.m.  Mr. Elliott seconded the motion.  All approved.

The next Building Committee meeting will be August 22, 2005, 7:00 p.m. at the Town Offices.  Meetings will follow at 7:00 p.m. in the Town Offices on the second and fourth Monday’s of the month, until further notice.

Respectfully Submitted,

Dawn E. Calley, Secretary