Town of Sanbornton - Building Committee

Approved Minutes of the Meeting

Date/Time/Place:  Monday, August 22, 2005     7:05-8:55 p.m.  	At the Town Office

Note taker:  Patsy Wells, Secretary Pro Tiem

Committee Members:  Chairperson Jeff Jenkins, Carmine Cioffi, Wayne Elliott, Don Foudriat, Russ Spearman, Bill Tobin, Patsy Wells, Jim Wells and Jim Van Valkenburgh,

A moment of silence was observed out of respect for Diane Damato, wife of committee member and former Chairperson Joe Damato.

Agenda Item #1 – Open Meeting

Notes:

1.	The minutes were approved with two minor changes.

2.	No Mail was received, but a request from Mary O’Neil was received asking to meet with the committee regarding the needs at the Transfer Station.

Agenda Item #2 – Topics Reserved for Discussion

Notes:

1.	Mary O’Neil described her needs for the new Phase I addition at the Transfer Station including a place to hold staff meetings, possible locker space for personal items, eat lunch/breaks, and the ADA bathroom.

2.	Phase II of the Transfer Station was discussed briefly.  It was evident that further study of needs and projected use must be made before proceeding.

Agenda Item #3 – Sub-Committee & Liaison Reports

Notes:

1.	Community Septic & Well – All boundary line adjustments are signed and sent out to Bergeron to complete formal plans to go to DES for final approval

2.	Town Garage – Bergeron is still on schedule to report in September on feasibility study

3.	Transfer Station –

4.	Recreation Building – Use winding down, ramp and other ADA work will have to wait till spring

5.	Library – Contractors to be on site 9/12 or before; 2nd floor can’t be used during construction; there will be no storage of books at town hall.

6.	ADA Compliance – Bruce to reserve school for March elections in case Town Hall isn’t ADA compliant by that date.

7.	Town Office – Renovating the bathroom to meet ADA standards still under design consideration

8.	Town Safety Bldg – Sinkhole “little dig” has been advertised and bids are being received.

9.	Town Hall – Heating: Carmine reported that Randy from Caswells was doing a study new furnace vs. monitor heaters.

10.	Material for Charrette - placeholder

Agenda Item #4 – New Business

Notes:

1.	Highway Garage – Current garage needs a second means of egress out of 2nd floor.  Window frame needs to be cut out with saw and made large enough for escape use ASAP.

Action Items	Person Assigned	Time Frame

Next Meeting	Monday, September 12, 2005 @ 7:00 p.m.