Date/Time/Place: Monday October 24, 2005     7:05 – 7:40 p.m.     Town Offices

Secretary: Dawn Calley

Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Wayne Elliott, Andy Sanborn, Peter Thompson, Bill Tobin, Jim Van Valkenburgh, Patsy Wells

Absent Committee Members: Joe Damato, Don Foudriat, Ed Griffin, David Henderson, Russ Spearman, Jim Wells

Agenda Item #1 – OPEN MEETING

1. Review/Approve Draft Minutes – Mr. Cioffi motioned to approve September 12, 2005 minutes as written.  Mr. Thompson seconded the motion.  All approved.  Selectman Wells motioned to approve September 26, 2005 work session minutes as written.  Mr. Cioffi seconded the motion.  All approved.  Selectman Wells motioned to approve October 10 work session minutes as written.  Mr. Cioffi seconded the motion.  All approved.  Mr. Cioffi motioned to approved October 17, 2005 special meeting minutes as amended.  Selectman Wells seconded the motion.  All approved.

2. Review Mail/Correspondence – No mail or correspondence was received.

Agenda Item #2 – TOPICS RESERVED FOR DISCUSSION

1. H. E. Bergeron 2nd Town Garage Report – Mr. Bergeron presented the second report of the town garage study that includes the requested changes.  Mr. Bergeron stated there were math errors in the report and the town might want to look for 1.15 to 1.2 million at town meeting for construction. Mr. Bergeron stated color plans could be provided for Town Meeting.

Agenda Item #3 – SUB-COMMITTEE & LIAISON REPORTS

1. Community Septic & Well – Septic construction should start within ten days. Still looking for answers to previous questions. There will be a meeting to discuss parking spaces with the Church Trustee, including seeking an easement versus a boundary line adjustment for the parking.  The church requested the current septic not to be the grease trap.  H. E. Bergeron will run the new septic thru the tank, hook it up to the building, back fill it with sand closing it down, and install a new grease trap.  The church understands they are responsible for the additional costs.

2. Town Garage – See above.

3. Transfer Station – Plans should arrive this week, RFP’s will be sent out after delivery.  The Building Committee has completed this task.

4. Recreation Building – Field construction will start soon and the second modular will be moved before snow comes. Both buildings will be closed/locked for winter.

5. Library – Construction is on schedule. Mr. Spinner is putting in two additional windows.

6. ADA Compliance – All is ok No new action, work is continuing.

7. Town Office – The bathroom repairs still need to be completed.  Work will continue next year on the drainage issues.  The third driveway permit has been signed.

8. Town Safety Building – Original pipe installation was wrong, the contractor will come back to repair. Paving should be completed soon. The sill needs repair and will be worked on in 2006.

9. Town Hall – The back door is still not closing properly and Mr. ? is aware of the problem and needed repairs.  Mr. James Jenkins is working on the interior doors.

10. Charrette Material – Existing information will be used to assist with the Master Plan. All other work held off until next year.

Agenda Item #4 -  NEW BUSINESS

1. Attendance/Quorum – Mr. Tobin motioned to recommend to the Board of Selectmen to reduce the size of the committee to ten members with one selectman representative.  Mr. Elliott seconded the motion.  All approved.  Selectman Wells would bring the recommendation to the Board of Selectmen.

2. Mr. Elliott motioned to reduce meetings to once a month, second Monday of the month, scheduling additional meetings as necessary.  Mr. Cioffi seconded the motion.  All approved.

ACTION ITEMS	PERSON ASSIGNED	DUE DATE

Bring August 22, 2005 draft minutes	Selectman Wells	11/14/2005

Town Hall/Church Parking Design	Chair Jenkins	11/14/2005

Committee size recommendation to BOS	Selectman Wells	11/14/2005

Gather financial terms from World Rural Development	Peter Thompson	11/14/2005

Adjourn: Selectman Wells motioned to adjourn. Mr. Elliott seconded the motion.  All approved.

Next Meeting: Monday, November 14, 2005   7:00 p.m.   Town Office