Date/Time/Place: Monday November 14, 2005 7:00 – 9:12 p.m. Town Offices Secretary: Dawn Calley Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Wayne Elliott, Don Foudriat, David Henderson, Andy Sanborn, Russ Spearman, Peter Thompson, Bill Tobin, Jim Van Valkenburgh, Jim Wells, Patsy Wells Absent Committee Members: Joe Damato, Ed Griffin Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – Mr. Spearman motioned to approve August 22, 2005 minutes as written. Mr. Elliott seconded the motion. All approved. Mr. Elliott motioned to approve October 24, 2005 minutes as amended. Mr. Spearman seconded the motion. All approved. 2. Review Mail/Correspondence – No mail or correspondence was received. Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Community Septic & Well – Virgin construction has started work. The bio-clear unit is due next week. All functions have been cancelled at the Town Hall. 2. Town Garage – Selectman Wells stated the BOS has reviewed a phase-in process. Mr. Thompson reported on the Rural Development assistance process. A preliminary calculation for debt service on a 1.2 million 30 year loan with a 4 ¼ interest rate is $70,589.00. They would open to having a meeting. 3. Transfer Station – Building plans should be complete after Thanksgiving, so plans are on hold. 4. Recreation Building – The second modular is still waiting to be moved. Continued discussion in 2006. 5. Library – Most of the shingles are on the roof, the sump pump is in with no water issues. Work has not been started inside to get the outside completed before bad weather. 6. ADA Compliance – No new action, work is continuing. 7. Town Office – The sewer pipes are still being looked for in order to make the bathroom ADA compliant. Work will continue next year on the drainage issues. 8. Town Safety Building – No new information was discussed. 9. Town Hall – Discussion took place regarding possible parking locations, quantity, ADA spaces, grades, and laying pipe deep enough for parking over. Selectman Wells and Mr. Henderson talked with the Church Trustees who need to have 32 feet plus a four foot buffer off the existing building for a proposed addition. None of the presented options had 32 feet available and alternatives would be reviewed. The list of items not covered by the septic installation contract was reviewed. 10. Charrette Material – No new information was discussed. Agenda Item #3 - NEW BUSINESS 1. New Fire Station Building – Chair Jenkins asked about discussion of a new station. Selectman Wells stated there are no current plans for a new station. A plan may be revisited in 2006 or 2007. ACTION ITEMS PERSON ASSIGNED DUE DATE Map alternate parking locations: Driving around the Town Hall w/ parallel parking, head in parking eliminating available existing parking, & move ADA parking closer to sidewalk at a lower level. Time will permit what scenarios can be reviewed. Mr.’s Cioffi, Foudriat, & Henderson 11/21/2005 Review pipe depth with Virgin Construction Chair Jenkins 11/21/2005 Is H. E. Bergeron is an approved Rural Development engineer. Mr. Thompson 12/12/2005 Review plans for a second catch basin with Virgin Construction. Selectman Wells 11/15/2005 Adjourn: Mr. Cioffi motioned to adjourn. Mr. Foudriat seconded the motion. All approved. Next Meeting: Special Meeting Monday, November 21, 2005 7:00 p.m. at the Town Office. Regular Meeting on Monday, December 12, 2005 at 7:00 p.m. in the Town Offices.