Date/Time/Place: Monday May 8, 2006 7:05 – 8:32 p.m. Town Offices Secretary: Dawn Calley Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Wayne Elliott, Don Foudriat, Andy Sanborn, Russ Spearman, Patsy Wells Absent Committee Members: Bill Tobin, Jim Van Valkenburgh Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – No minutes were approved. 2. Review Mail/Correspondence – 1. There was no current mail. 2. Three invoices from the secretary had been received. Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Community Septic & Well – Four handicap parking spaces had been requested, however only three may be needed. There is a problem with the water drainage because the water flow changed. The drain in front of the Church will be piped to a new drain, and the installation of under drainage will be put out to bid. Chair Jenkins stated the committee voted to table any decision on parking until the BOS could hire an engineer to develop plans for parking spaces for the Town Hall, Church, and Library. Virgin Construction seeded the previously dug up area. 2. Town Garage – Bids have not gone out, it will wait for a new director. The salt shed needs to be addressed to either empty and repair it or decide to move it per H.E. Bergeron plans. There may need to be some grading work if the decision is to move the shed. 3. Transfer Station – Discussion of recycling options, costs, locations, and management took place. Mr. Foudriat is waiting for additional information to come in, which will be shared with the Solid Waste Committee. Bids are being drafted for the bathroom, the DOJ approved design which will be used for the Town Office and Town Hall bathrooms. 4. Recreation Building – The ADA parking lot is complete, although poles are needed for in front of the new ADA dugouts, which were donated. The existing building ramps are not ADA compliant and plans were donated for a compliant ramp. Julie is seeking donations but additional funds will be sought via the BOS. Mr. Sanborn stated a quote for material can be received from Lowes or Home Depot at no charge. Discussion took place about work needed at the town beaches. Selectman Wells asked to complete work at the town park before moving forward to a new task. 5. Library – Drainage in the parking lot is still an issue. There was a donation of six computers. The big expense is still the elevator, but progress is being made. Painting will soon take place, as well as painting of the Woodman Academy, which needs work. The furnace was sold and an oil tank is available if anyone needs one. 6. ADA Compliance – There is a hold on the interior door replacement until stuff can be cleared out of the way. The door handles are being purchased. 7. Town Office – The bath received DOJ approval and Mr. Jim Jenkins will complete the work ASAP. The north side drainage issue will go out to bid. The meeting room door needs to be rotated to swing out, but the existing door and frame can be moved. The ADA parking will be put out to bid with other projects and possibly be put in the new area outside the north side of the building. Mr. Foudriat asked that the plans for the ADA ramp be given to DOJ prior to the bids going out. The sill board is being replaced. 8. Town Safety Building – See Town Office. 9. Town Hall – See Community Septic and Well. 10. Charrette Material – This item will be removed. 11. Fire Dept. Sub-Station – This task is on hold until a new Fire Chief is hired. Agenda Item #3 - NEW BUSINESS 1. Committee Members & Town Work – Mr. Cioffi asked for clarification to the committee policy on members working in the town getting financial gain. Chair Jenkins and Selectman Wells clarified the understanding of the policy that no one on the committee could bid on work that is overseen or put out to bid by the Building Committee. All other work was open to do. ACTION ITEMS PERSON ASSIGNED DUE DATE Review the status of the Transfer Station bathroom. Wayne Elliott 6/12/06 Review the status of the Town Garage salt shed. Jim Van Valkenburgh 6/12/06 Bring Construction cost book for review. Russ Spearman 6/12/06 Adjourn: Mr. Foudriat motioned to adjourn. Mr. Sanborn seconded the motion. All approved. Next Meeting: Regular Meeting on Monday, June 12, 2006 at 7:00 p.m. in the Town Offices.