Date/Time/Place: Monday June 12, 2006 7:05 – 8:00 p.m. Town Offices Secretary: Dawn Calley Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Wayne Elliott, , Russ Spearman, Bill Tobin, Patsy Wells Absent Committee Members: Jim Van Valkenburgh, Don Foudriat, Andy Sanborn Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – Mr. Cioffi motioned to approve the April 10, 2006 minutes as amended. Mr. Spearman seconded the motion. All approved. Selectman Wells motioned to approve the May 8, 2006 minutes as drafted. Mr. Cioffi seconded the motion. All approved. 2. Review Mail/Correspondence – 1. After confusion past invoices from the secretary have been processed. 2. Mr. Spearman brought in the book Means Estimating Handbook per committee request. The committee will reimburse the library $59.47 for their cost of the book and when the committee has completed their use of the book it will be donated to the library for all to use. Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Community Septic & Well – The BOS have not yet hired an engineer for the parking area. Selectman Wells stated the grade between the Library and Town Hall is a concern. Emergency work was completed on the church drainage. Virgin Construction has completed all work. 2. Town Garage – Mr. Van Valkenburgh reported via email – No repairs are recommended on the Salt Shed as the break is not significant. Chair Jenkins agreed and stated repairs could wait for another year. Upgrades to the office and main building will need to be completed prior to October 2006. 3. Transfer Station – Mr. Elliott has the plans. The BOS have not sent them out to bid yet, but will go soon. 4. Recreation Building – The ADA ramp, bathroom, and dugouts have been completed. The Beach Pavilion still need work. The second building at the recreation site is being used as storage, half to the Recreation Department the other half for remaining town Departments. 5. Library – Painting is going on today. More sill trim and clap boards will need replacing, but they may be able to be completed with local help. Elevator funds are getting closer to completion. A meeting with Concord will be taking place to review what is actually needed for an elevator. A downgrade to a LULA, as originally planned, may be able to take place. 6. ADA Compliance – No new work has been started. 7. Town Office – The original clapboards on the peak of the building have been contracted for replacement. 8. Town Safety Building – See Community Septic and Well. Selectman Wells hasn’t spoken with Jim Jenkins and some work is needed on the trim and sill boards. 9. Town Hall – The stuff in storage has to be moved. The interior door replacement is on hold until the storage item has been taken care of. Lefebvre Construction has shown interest in completing the design plans for the bathroom. The committee reviewed the list of possible issues needing completion after the septic installation – 1. The gazebo will not be moved, there is too much damage to the understructure. 2. thru 5. 7. and 13. Parking issues will be reviewed after the parking engineer has been hired. 6. Paving will be completed with the other paving jobs required. 8. thru 11. Completion of the new bathroom will take care of these items. 12. Underground services is not currently an option or feasible. 14. There is no need to currently move the WWI Monument. See addendum. 10. Fire Dept. Sub-Station – This task is on hold until a new Fire Chief is hired. Agenda Item #3 - NEW BUSINESS 1. Transfer Station Truck Scale – Mr. Cioffi delivered material regarding truck scales for the Transfer Station. A memo regarding Truck Scales for Sanbornton Transfer Station Analysis and Recommendation was also delivered. Discussion of Northeast Resource Recovery Association glass/ceramic recycling took place. ACTION ITEMS PERSON ASSIGNED DUE DATE Request for bids on the Transfer Station Bathroom and Engineer for parking areas. Board of Selectmen Building specs for the Town Garage salt shed. Jim Van Valkenburgh Adjourn: Mr. Elliott motioned to adjourn at 8:00 p.m. Mr. Tobin seconded the motion. All approved. Next Meeting: Regular Meeting on Monday, July 10, 2006 at 7:00 p.m. in the Town Offices.