Date/Time/Place: Monday July 10, 2006 7:02 – 8:42 p.m. Town Offices Secretary: Dawn Calley Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Wayne Elliott, Don Foudriat, Russ Spearman, Bill Tobin, Patsy Wells Absent Committee Members: Andy Sanborn, Jim Van Valkenburgh Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – Mr. Tobin motioned to approve the June 12, 2006 minutes as amended. Mr. Elliott seconded the motion. All approved. 2. Review Mail/Correspondence – No Mail or Correspondence was received. 3. Official Posting of Minutes – Discussion took place about the Town Website being an additional official posting site for committee minutes. Selectman Wells will bring the request to the next Selectmen’s meeting. Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Town Garage – Mr. Van Valkenburgh was absent. Discussion took place regarding the salt shed replacement, in addition to the racks, with a possible move, using asphalt below, and creation of drainage to the retention pond. Chair Jenkins asked the sub-committee to review options. The Garage has received some cleaning and repairs, there is work needed for a second egress. 2. Transfer Station – Selectmen Wells stated bids would be opened on July 26. Mr. Foudriat motioned to recommend the proposed “Club House” construction be not funded and an alternative plan sufficient to meet the required needs of the Transfer Station be prepared for solicitation of proposals. Mr. Cioffi seconded the motion. After discussion Mr. Foudriat and Mr. Cioffi voted for the motion. All others voted against the motion. Motion rejected. The proposal would be submitted to the Solid Waste Committee for review. It was reported the scale information had been submitted to the Solid Waste Committee. 3. Recreation Building – Repairs at Hermit Beach and a building for Winnisquam Beach will be reviewed in 2007. 4. Library – Painting is complete. Repairs are needed on the north side clapboards and the Library is waiting for estimates. The Selectmen are working on the parking issue. The elevator specifications will be brought to the committee at the next meeting. Chair Jenkins stated since the construction is complete, the task is completed for Building Committee involvement, except for the parking issue. 5. ADA Compliance – The labor for toilets stalls and handles at the Life Safety Building has been completed. Mr. Foudriat asked about their parking. Selectman Wells stated the project was in the works and would bring in the plans. Chair Jenkins indicated the elevations of parking only needed adjustment. 6. Town Office – Plans for the parking are being worked on. Mr. Foudriat stated the completed plans should be submitted to the DOJ prior to bids going out to prevent any possible complications. 7. Town Safety Building – The sill is not rotted and a fix has been started to prevent damage. The paving will be completed with the Town Offices paving project. 8. Town Hall – Bathroom design is being completed by Lefebvre Construction based on the Town Office bathroom ADA approved plans. Cleaning is still needed and the Library needs to remove shelving which can be completed by the Highway department – some will be moved to the Town Office/Recreation storage facility. Selectman Wells reported the parking plan results based on a meeting with the Church Trustees. Discussion took place between committee members and it was determined further review and measurements were needed by Selectman Wells, Mr. Foudriat, and Mr. Cioffi. Chair Jenkins asked about the furnace. Selectman Wells stated the replacement project should be for the 2007 budget and Chair Jenkins asked Mr.’s Cioffi and Foudriat to review their information and report back to the group at the next meeting on heating options and replacement costs. 9. Fire Dept. Sub-Station – This task is on hold until a new Fire Chief is hired. 10. Means Estimating Handbook – Chair Jenkins stated his review of the handbook was complete and asked if other members wanted it for review. There were none and the book will be given to the Library for safe keeping and all to use. Agenda Item #3 - NEW BUSINESS 1. There was no new business. ACTION ITEMS PERSON ASSIGNED DUE DATE Town Garage sub-committee meeting to review salt shed (and rack) options to prevent possible salt pollution. Mr. Van Valkenburgh & Mr. Elliott 8/14/06 Heating options for Town Hall Mr. Foudriat & Mr. Cioffi 8/14/06 Adjourn: Mr. Cioffi motioned to adjourn at 8:42 p.m. Mr. Elliott seconded the motion. All approved. Next Meeting: Regular Meeting on Monday, August 14, 2006 at 7:00 p.m. in the Town Offices.