Date/Time/Place: September 11, 2006 at 7:00 p.m. Sanbornton Town Offices Secretary: April Rollins Attending Committee Members: Chair Jeff Jenkins, Carmine Cioffi, Don Foudriat, Wayne Elliot, Bill Tobin and Patsy Wells. Absent Committee Members: Russ Spearman, Andy Sanborn and Jim Van Valkenburgh. Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – The Building Committee tabled approval of the August 14, 2006 draft. 2. Review Mail/Correspondence – Chair Jenkins received a memo from TA Kneuer dated September 11, 2006 regarding the 2007 budget. The memo was taken under advisement. Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Town Garage – Wayne Elliot has informed the Director of Public Works of the Building Committee’s concerns regarding the egress of the Highway Garage. Patsy Wells informed the B.C. of a steel structure that was constructed but never delivered by a company located in Mississippi and she will be notified when this happens again. 2. Transfer Station – Patsy Wells informed the B.C. that a newly modified construction plan is expected by Lefebvre Construction soon. Don Foudriat suggested a B.C. member conduct an on-site visit of the Boscawen Transfer Station to review their facilities/break area. 3. Recreation Building – Patsy Wells stated the beaches have been closed for the year and Ralph Carter has completed some bush hogging. Patsy Wells noted construction of the beach pavilion will be placed on hold until 2007. 4. Library – Patsy Wells stated Earl Leighton has completed the drainage and paving will commence after election. Patsy Wells noted the parking slope will be corrected and the water & sewer line will need to be extended at the Town Hall. Chair Jenkins and Patsy Wells discussed contacting Virgin Construction regarding the water & sewer line’s length. 5. ADA Compliance – No discussion took place. 6. Town Office & Town Life Safety Buildings – Bathroom renovations, the north side under drain and the parking lot project will be placed on hold until 2007. The B.C. discussed compliance with NH DOT’s (district #3) request for driveway permits. Patsy Wells stated the H.L. Turner Group has almost completed making plans and when they are finished, the project will be advertised for bid. The B.C. discussed placing two half barrels (for planting) connected by railroad ties on the Traffic Island by the Grange, which will be removed before snow fall. 7. Town Hall – Painting at the Town Hall will start on September 13th or 14th, the shutters[fan light has] have been order for installation and the interior door[s] will be installed before the November elections take place. The parking lot is scheduled for paving in October. Purchase of a furnace was discussed and the Building Committee’s recommendation will be proposed to the Selectmen for approval. Discussion of sealing and carpeting the Town Hall’s floor was discussed. 8. Fire Dept. Sub-Station – No discussion took place. Agenda Item #3 - NEW BUSINESS 1. Chair Jenkins asked Patsy Wells what role the Building Committee would have regarding the warrant article for purchase of property for town expansion. Patsy Wells stated the B.C. will be asked for its insight on the matter but currently the BOS is trying to secure the property for expansion of the town facilities. Patsy will discuss facilities planning with the BOS and get back to the Building Committee. 2. Chair Jenkins suggested the Building Committee expect membership vacancies by the fall. Chair Jenkins stated candidates should show interest in facilities planning and the Town Garage, which are the most critical. ACTION ITEMS PERSON ASSIGNED DUE DATE Salt Shed Sub-committee Information Mr. VanValkenburgh & Mr. Elliot On-going Adjourn: Chair Jenkins motioned to adjourn at 8:10 p.m. Mr. Foudriat seconded the motion. All Approved. Next Meeting: November 13, 2006 at 7:00 p.m. Sanbornton Town Offices.