Date/Time/Place: February 12, 2007 at 7:00 p.m. Sanbornton Town Offices Secretary: April Rollins Absent Committee Members: Jim VanValkenburgh and Patsy Wells. Agenda Item #1 – OPEN MEETING 1. Review/Approve Draft Minutes – The Building Committee reviewed the draft Building Committee minutes of January 8, 2007 for approval. Mr. Foudriat motioned to approve the draft minutes of January 8, 2007. Carmine Cioffi seconded the motion and the motion passed. 2. Review Mail/Correspondence – Chair Jenkins stated no mail was received but had spoken with Mrs. Wells and Mrs. Wells stated she would be unable to attend the meeting this evening. Mr. Elliott stated he had spoken with Mr. VanValkenburgh and Mr. VanValkenburgh stated he would be late to the meeting (but did not attend). Agenda Item #2 – SUB-COMMITTEE & LIAISON REPORTS 1. Town Garage – Mr. Elliott provided the Building Committee with a proposal for a soft top salt shed from Greg Lussier of Barn Builders for approximately $35, 000 dollars. Chair Jenkins noted the proposal calls for a fifty-two foot by sixty-four foot soft-top structure with one full end, six foot curtains and a concrete foundation. Chair Jenkins stated the salt shed sub-committee is still reviewing the possible dimensions of the salt shed and the longevity of the structure. Mr. Foudriat asked if the proposal addresses the pollution issues. Chair Jenkins replied the pollution issues can be addressed by creating the retention pond on the design and adding drainage to the DPW. Mr. Elliott informed the committee that the sander rack at the DPW needs to be replaced and egress from the second floor window of the DPW is being discussed but no decisions have been made. 2. Transfer Station – The heated bathroom at the Transfer Station is almost complete. 3. Recreation Building – The Beach pavilion at Winnisquam Beach is on hold. Bill Tobin stated the Hermit Beach pavilion will need one day of repairs, in the spring. 4. ADA Compliance – On hold until summer season. 5. Town Office & Town Life Safety Buildings – On hold for Town Meeting approval. 6. Town Hall – On hold for Town Meeting approval. 7. Facilities Planning – Chairman Jenkins provided the Building Committee with copies of departmental space needs for the Town Offices, Fire Department and Police Department. Chairman Jenkins requested the Committee review the information. Chairman Jenkins hopes to provide the Committee with some more current space needs information, as well as more current pictures of the departments. Agenda Item #3 - NEW BUSINESS 1. 2. ACTION ITEMS PERSON ASSIGNED DUE DATE Salt Shed Sub-Committee Information Mr. Van Valkenburgh & Mr. Elliott 2/12/2007 Facilities Planning Sub-Committee Chair Jenkins & Entire Building Committee 2/12/2007 Adjourn: Don Foudriat motioned to adjourn at 8:05 p.m. Carmine Cioffi seconded the motion. All Approved. Next Meeting: April 9, 2007 at 7:00 p.m. Sanbornton Town Offices.