Approved

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  June 11, 2007 at 7:00 p.m., Sanbornton Town Offices

Secretary: April Rollins

Attending Building Committee Members: Chair Jeff Jenkins, Patsy Wells, Jim VanValkenburgh, Carmine Cioffi and Don Foudriat

Absent Building Committee Members: Wayne Elliott, Andrew Livernois and Bill Tobin

Agenda Item #1 – OPEN MEETING

1.	Review/Approve Draft Minutes – The Building Committee reviewed the draft minutes of April 9, 2007 for approval.  Mrs. Wells motioned to accept the Building Committee’s minutes of April 9, 2007 with changes.  Mr. Foudriat seconded the motion and the motion passed unanimously.

2.	Review Mail/Correspondence – Chair Jenkins informed the Building Committee members that mail/correspondence was not received.

Agenda Item #2 – Sub-Committee & Liaison Reports

1.	Town Garage - Mr. VanValkenburgh provided the Building Committee with six proposal bid amounts.  The Building Committee favored the bid offer from Greg Lussier, Barn Builders in the amount of $38,434 dollars for construction of the future salt shed. Mr. VanValkenburgh provided the Building Committee with two cost estimates for the construction of the structure’s retaining wall, Dawson’s Concrete was the lowest bid at $14,208 dollars and the total approximate cost to build the salt shed is $76,497 dollars.  Mrs. Wells noted that $3,500 dollars would be left for drainage and Mr. VanValkenburgh stated he would contact the DPW to see if a drainage estimate is available.  The Building Committee reviewed the drainage plans drafted by H.E. Bergeron Engineering.  Chair Jenkins motioned to recommend the salt shed structure package to the BOS with Greg Lussier as the contractor and Dawson Concrete for the retaining wall, contingent upon investigation of the drainage with two catch basins and a retention pond. Mr. VanValkenburgh seconded the motion and the motion passed.  The second means of egress for the existing facility is on hold.

2.	Recreation Building – On hold for future discussion.

3.	ADA Compliance – On hold for future discussion.

4.	Town Office and Life Safety Building – On hold for future discussion.

5.	Town Hall – On hold for future discussion. Mrs. Wells volunteered to continue work on the Town Hall and the Building Committee agreed.

6.	Facilities Planning – Mrs. Wells informed the Building Committee that the Planning Board would hold a hearing regarding the Bodwell property in July.

Agenda Item #3 –New Business

1.  Chair Jenkins requested that any member of the Building Committee that would like to receive       comments or reminders should forward their e-mail address to him.

ACTION ITEMS					PERSON ASSIGNED

Salt-shed Sub-Committee Information		Jim VanValkenburgh & Wayne Elliott

Facilities Planning Sub-Committee			Entire Building Committee

RFP for parking lot & paving				DPW Director Jon Hubbard

RFP for Town Office & Town Hall bathrooms	Board of Selectmen

Adjournment – Mrs. Wells motioned to adjourn at 7:53 p.m. and Mr. VanValkenburgh seconded the motion and the motion passed unanimously.

NEXT MEETING – July 9, 2007 @ 7:00 p.m. at the Sanbornton Town Offices.