Approved

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  August 13, 2007 at 7:00 p.m., Sanbornton Town Offices

Secretary: April Rollins

Attending Building Committee Members: Chair Jeff Jenkins, Patsy Wells, Wayne Elliott, Carmine Cioffi and Don Foudriat

Absent Building Committee Members: Andrew Livernois, Bill Tobin and Jim VanValkenburgh

Agenda Item #1 – OPEN MEETING

1.	Review/Approve Draft Minutes – The Building Committee reviewed the draft minutes of July 9, 2007 for approval.  Mr. Elliott motioned to accept the Building Committee’s minutes of July 9, 2007 without changes.  Mr. Foudriat seconded the motion and the motion passed unanimously.

2.	Review Mail/Correspondence

a. Master Plan Advisory Committee – Chair Jenkins announced that e-mail was received from Robert Ward requesting that a Building Committee representative be appointed to the Master Plan Advisory Committee, for a meeting being scheduled for the end of August or beginning of September. Carmine Cioffi offered to be fill the position.  Wayne Elliott motioned to appoint Carmine Cioffi to the Master Plan Advisory Committee and Chair Jenkins seconded the motion and the motion passed unanimously.							             b.  Chair Jenkins stated the BC has tasked him to provide the BOS with an update in the committee’s tasks and determine what the Selectmen’s highest building priority is.  Chair Jenkins read the memo dated 7/25/2007 and briefed the Building Committee on the discussion that took place with the BOS.  Chair Jenkins stated the BOS indicated that construction of a new Highway Garage is their top priority for 2008.

Agenda Item #2 – Sub-Committee & Liaison Reports

1.	Town Garage - Chair Jenkins informed the Building Committee that an estimated 15-20K would be needed for excavation work to install the drainage for the new Salt Shed, which has been approved by the Trustees to be funded from the Highway Facility CRF.  Mr. Elliott stated the materials for the Salt Shed have been ordered and Dawson’s Concrete has started the site preparation.  Mrs. Wells recommended hold a joint meeting with DPW Director Hubbard regarding the Highway Garage and the Building Committee agreed.  Mr. Elliott stated an emergency door has been built in the bathroom of the Highway Garage as a 2nd means of egress.

2.	Recreation Building – Mrs. Wells stated Winnisquam Beach has received some upgrades and will discuss concerns for Hermit Beach at the Recreation Meeting on 8/14/07.  Chair Jenkins noted some telephone poles were being obtained for the parking area at Winnisquam Beach and Selectmen Nickerson offered to assist.

3.	ADA Compliance – Being addressed through the paving “RFP” and bathroom “RFP”.

4.	Town Office and Life Safety Building – The bathroom remodel “RFP” for the Town Office will be advertised.  Mr. Elliott stated one estimate was received in the amount of $12,000 dollars. North side under drain for the parking lot paving project is on hold per BOS.  Compliance with NH DOT 3rd driveway permit is being handled by the DPW. Mrs. Wells stated the Grange would supply the Town with whiskey barrels to place flowers in for seasonal traffic islands at the Town Office.

5.	Town Hall – Mrs. Wells and the Building Committee discussed how to draft the bid(s) to replace the furnace at the Town Hall.  The Town Hall will be placed on hold for one month.

6.	Facilities Planning – Space needs by department has been placed on hold.  Mrs. Wells reported that purchase of the Bodwell property is complete.

Agenda Item #3 –New Business  - None.

ACTION ITEMS					PERSON ASSIGNED

Town Garage Sub-committee				Jim VanValkenbrugh / Wayne Elliott 		        Drainage for Salt Shed				DPW Director Hubbard/Wayne Elliott

RFP for Town Hall bathroom				Patsy Wells

Master Plan Advisory Committee			Carmine Cioffi					   Town Office – ADA 02’ report			Don Foudriat / DPW Director Hubbard

Adjournment – Mrs. Wells motioned to adjourn at 8:30 p.m. and Mr. Foudriat seconded the motion and the motion passed unanimously.

NEXT MEETING – September 10, 2007 @ 7:00 p.m. at the Sanbornton Town Offices.