APPROVED

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  November 12, 2007 at 7:00 p.m., Sanbornton Town Offices

Secretary: April Rollins

Attending Building Committee Members: Chair Jeff Jenkins, Patsy Wells, Wayne Elliott, Carmine Cioffi, Don Foudriat, Bill Tobin and Jim VanValkenburgh

Absent Building Committee Members: Andrew Livernois

Agenda Item #1 – OPEN MEETING

1.	Review/Approve Draft Minutes – The Building Committee reviewed the draft minutes of September 10, 2007 for approval.  Mrs. Wells motioned to accept the Building Committee’s minutes of September 10, 2007 without changes.  Mr. Elliott seconded the motion and the motion passed unanimously.

2.	Review Mail/Correspondence – None.

Agenda Item #2 – Sub-Committee & Liaison Reports

1.	Town Garage – Mr. Elliott stated he and DPW Director Hubbard have conducted sit visits of Highway Garages in Tilton and Sunapee.  Mr. Elliott provided the Building Committee with plans and pictures of the sites.  Mr. VanValkenburgh stated the current town garage plans were proposed in 1963 but the garage is only half the size, due to changes made in 1986.  Mrs. Wells expressed concern with the size of the building because of the small lot size.  Chair Jenkins noted that the existing Town garage is twenty-four hundred (2,400) square feet, H.E. Bergeron’s building plan calls for thirty-six hundred (3,600) square feet and the Town of Sunapee’s plans are eleven thousand four hundred (11,400) square feet.  Mr. Cioffi stated the garage should be built by the size of the town.  Mr. Elliott informed the Building Committee that Director Hubbard is not looking at the size of the structure but more at the overall design of the garage.  Mr. Elliott noted Director Hubbard has started to draft a preliminary drawing with access at both ends of the building and plans to meet with the BC in December.  The Building Committee discussed cold storage vs. heated storage for the DPW’s highway equipment.  Chair Jenkins suggested reducing the number of bays on the H.E. Bergeron plan from seven to six, which would make the six bays twenty feet wide, thirty feet deep with a one hundred and twenty foot effacement.  Mr. Elliott noted that DPW Director Hubbard would like to see most of the equipment inside because of their hydraulics. Mr. Tobin stated it would be more cost effective to utilize block heaters than it would be to heat a building.  Chair Jenkins stated the Town of Bedford stores sixteen trucks in cold storage all with block heaters.  The Building Committee will consult with Director Hubbard to set the criteria for what needs heated storage and how much space is needed for work.  Chair Jenkins provided picture examples of steel cold storage structures with asphalt flooring. Mr. Elliott informed the Building Committee that Phase I – Salt Shed and drainage, has been completed.  Mr. Elliott motioned to make cold storage for the Town Garage Phase II for 2008.  Mrs. Wells seconded the motion and the motion passed unanimously.   Chair Jenkins noted Phase III would be construction of a heated Town Garage.

2.	Recreation Building – On Hold.

3.	ADA Compliance – On Hold.

4.	Town Office and Life Safety Building – Mr. Elliott informed the Building Committee that DPW Director has been authorized by the BOS to hire someone to remodel the Town Office bathroom at an hourly rate plus materials. The DPW Director is also having someone shoot the grades for the north side under drain and parking lot project for next year (2008), in order to comply with DOJ requirements.

5.	Town Hall – Mrs. Wells informed the BC that bid proposals have been received for the bathroom at the Town Hall and she has contacted BBC Construction to confirm, get references and get a full scope of work to be completed.  Mrs. Wells stated BBC would start work immediately.  Mr. Foudriat expressed concern with the Town Hall being fit for the primary election in January.  Mr. Elliott stated the Town Hall roof is leaking over the area of the food pantry.  Mrs. Wells stated she would look at the possibility of having the leak rubberized.  Mrs. Wells stated the small meeting room mat need to be re-wired and is waiting for an appraisal from AD&G before installation of the furnace.  Mr. Cioffi stated he would like the holes in the foundation that lead to open window addressed for better heating.

6.	Facilities Planning – On Hold.

7.	Master Plan Advisory Committee – Mr. Cioffi informed the BC that the Master Plan Advisory Committee is working on surveys for the Master Plan, which will be mailed to all of Sanbornton’s taxpayers.

Agenda Item #3 –New Business  - None.

ACTION ITEMS					PERSON ASSIGNED

Town Garage Sub-committee				Jim VanValkenbrugh /Jeff Jenkins/W. Elliott      Town Hall bathroom					Patsy Wells

Master Plan Advisory Committee			Carmine Cioffi

Adjournment –Mr. Elliott motioned to adjourn at 8:15 p.m. and Mr. Foudriat seconded the motion and the motion passed unanimously.

NEXT MEETING – December 10, 2007 @ 7:00 p.m. at the Sanbornton Town Offices.