Approved

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  September 10, 2007 at 7:00 p.m., Sanbornton Town Offices

Secretary: April Rollins

Attending Building Committee Members: Chair Jeff Jenkins, Patsy Wells, Wayne Elliott, Carmine Cioffi and Don Foudriat

Absent Building Committee Members: Andrew Livernois, Bill Tobin and Jim VanValkenburgh

Agenda Item #1 – OPEN MEETING

1.	Review/Approve Draft Minutes – The Building Committee reviewed the draft minutes of August 13, 2007 for approval.  Mr. Foudriat motioned to accept the Building Committee’s minutes of August 13, 2007 without changes.  Mr. Elliott seconded the motion and the motion passed unanimously.

2.	Review Mail/Correspondence

a. Budget Committee Meetings– Chair Jenkins announced that e-mail was received from TA Kneuer requesting that the Building Committee conduct budget meetings and Chair Jenkins offered to meet with TA Kneuer regarding the Building Committee’s budget. 		            b.  Chair Jenkins stated he received an e-mail from Bill Tobin stating he would be out of town and unable to attend the meeting.

Agenda Item #2 – Sub-Committee & Liaison Reports

1.	Town Garage - Chair Jenkins informed the Building Committee (BC) that joint meeting is scheduled for September 12, 2007 with DPW Director Hubbard, Chair Jenkins, Mr. VanValkenburgh and the BOS to discuss the Town Garage.  Mr. Elliott noted that the walls have been placed at the Salt Shed and the blocks have been delivered.  Mr. Elliott stated bids for the Salt Shed’s site work close on the end of the day, September 11, 2007

2.	Recreation Building – Mrs. Wells informed the BC that she attended the Recreation meeting on August 14th and paving for Hermit Beach will be placed on hold until the spring of 2008.  Mrs. Wells will discuss plans for a building at Winnisquam Beach with the Recreation Commission on September 11th and report back to the BC.  Mr. Elliott noted telephone poles for upgrades to the Winnisquam Beach parking area have been delivered.

3.	ADA Compliance – Mr. Foudriat reported that he and Mr. Cioffi attended a meeting with Gerry Webber of the Department of Justice regarding ADA compliance for the town’s parking areas.  Mr. Foudriat recommended the town consider drafting a maintenance bid for all of the town’s building maintenance.  Mr. Foudriat noted the paving plans for the Life Safety Building were not well received by the DOJ.  Mr. Foudriat and the BC briefly discussed the lack of space for handicap parking for vans at the Town Office and Life Safety Building.

4.	Town Office and Life Safety Building – The BC discussed installation of perimeter drains at the Town Office, to be included for the paving of the facility.  The DPW is drafting the bid for the paving project.

5.	Town Hall – Mrs. Wells provided the BC with a draft bid proposal for the bathroom at the Town Hall and will meet with the BOS to recommend the bid be advertised.

6.	Facilities Planning – On hold for future discussion.

7.	Master Plan Advisory Committee – Mr. Cioffi will attend the next committee meeting and report back to the BC.

Agenda Item #3 –New Business  - None.

ACTION ITEMS					PERSON ASSIGNED

Town Garage Sub-committee				Jim VanValkenbrugh /Jeff Jenkins		        Drainage for Salt Shed				DPW Director Hubbard/Wayne Elliott

RFP for Town Hall bathroom				Patsy Wells

Master Plan Advisory Committee			Carmine Cioffi

Adjournment – Mr. Foudriat motioned to adjourn at 8:02 p.m. and Chair Jenkins seconded the motion and the motion passed unanimously.

NEXT MEETING – October 8, 2007 @ 7:00 p.m. at the Sanbornton Town Offices.