Approved

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  December 10, 2007 at 7:00 p.m., Sanbornton Town Offices

Secretary: April Rollins

Attending Building Committee Members: Chair Jeff Jenkins, Wayne Elliott, Carmine Cioffi, Don Foudriat, and Jim VanValkenburgh

Absent Building Committee Members: Andrew Livernois, Patsy Wells and Bill Tobin

Guest: DPW Director, Jon Hubbard

Agenda Item #1 – OPEN MEETING

1.	Review/Approve Draft Minutes – The Building Committee reviewed the draft minutes of November 12, 2007 for approval.  Mr. VanValkenburgh motioned to accept the Building Committee’s minutes of November 12, 2007 without changes.  Mr. Elliott seconded the motion and the motion passed unanimously.

2.	Review Mail/Correspondence – None.

Agenda Item #2 – Sub-Committee & Liaison Reports

1.	Town Garage – Chair Jenkins recommended the BC hold a wok session until a quorum is met and the Board agreed.  Wayne Elliott arrived shortly after the work session started.  Director Hubbard suggested a rack system opposed to hanging the sanders, so the sanders could be pulled out with the loader or backhoe. The BC and Director Hubbard discussed Phase II/Cold Storage for the DPW.  Director Hubbard stated the “saltbox” design would work well with lighting and electrical plug-ins.  Director Hubbard proposed five, twenty-foot bays totaling one hundred feet.  Chair Jenkins stated the area for the cold storage was staked out with the initial one hundred feet by thirty feet [and twenty foot] design but was concerned with the moving slope.  Chair Jenkins and Mr. VanValkenburgh provided the BC with preliminary sketches of the proposed cold storage unit.  Chair Jenkins noted his sketch was re-designed after discussion that took place on December 4, 2007.  The BC reviewed. Mr. VanValkenburgh believes the structure could be wood framed with a “collar tie” beam but feels a structural engineer may be needed.  Chair Jenkins stated the physical size of the building needs to be decided and then the cost of materials can be determined.  The BC and Director discussed the difference of using asphalt vs. concrete flooring and the design of the roof’s pitch.  Director Hubbard stated he would like the snow to dump in one direction and the area could be ditched for proper drainage.  Chair Jenkins asked how many feet from the floor would be needed and Director Hubbard replied six feet for the structure, eight feet of concrete totaling fourteen feet.  Director Hubbard offered to get concrete costs and Mr. VanValkenburgh offered to get material costs for the cold storage building.  Phase III – Director Hubbard proposed eighty foot by one hundred twenty eight foot Highway Garage building.  Director Hubbard provided the BC with an example of the Town of Sunapee’s town garage.  Chair Jenkins asked what the height inside would be and Director Hubbard stated more that twenty feet, due to water evaporation.  Director Hubbard noted floor drains would need to be included, which would discharge in to a holding tank through a “baffle” system.  Director Hubbard stated he has not researched maintenance costs and Mr. VanValkenburgh offered to help.  Chair Jenkins asked what the height of the garage doors would be and Director Hubbard replied width was looked at being sixteen feet for the front doors, with twenty to twenty-four foot doors on each end.  Director Hubbard stated the BC has reviewed a conceptual plan and offered to put together a more specific plan for the Highway Garage for the January BC meeting.  The BC and Director Hubbard briefly discussed a backup generator for fuel, a wash bay and a hydraulic lift bay.  The Building Committee is in support of Phase II but more meetings will be held regarding Phase III.  The BC thanked Director Hubbard.

2.	Recreation Building – On Hold.

3.	ADA Compliance – On Hold.

4.	Town Office and Life Safety Building –No new information has been received.

5.	Town Hall – No new information has been received.

6.	Facilities Planning – On Hold.

7.	Master Plan Advisory Committee – Mr. Cioffi informed the BC that the Master Plan Advisory Committee is still working on survey packets.

Agenda Item #3 –New Business  - None.

ACTION ITEMS					PERSON ASSIGNED

Town Garage Sub-committee				Jim VanValkenbrugh /Jon Hubbard

Town Hall bathroom					Patsy Wells

Master Plan Advisory Committee			Carmine Cioffi

Adjournment –Mr. Foudriat motioned to adjourn at 8:28 p.m. and Mr. Elliott seconded the motion and the motion passed unanimously.

NEXT MEETING – January 14, 2007 @ 7:00 p.m. at the Sanbornton Town Offices.