DRAFT

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  June 9, 2008 at 7:00 pm., Sanbornton Town offices

Secretary: Katy Wells

Attending Building Committee members: Chair Jeff Jenkins, Carmine Cioffi, Don Foudriat, Wayne Elliott, Bill Tobin, Paul Colp and Dave Nickerson, Selectmen‘s Representative.

Absent Building Committee members:   Jim Van Valkenburgh.

Agenda Item #1 - OPEN MEETING

Welcome Katy Wells, who is taking over as secretary for April Rollins.

1. Review/Approve Draft Minutes

1(a) - 5/12/08 draft - The building committee reviewed the draft minutes of May 12, 2008 for approval.  Mr. Foudriat motioned to accept the Building Committee minutes of May 12, 2008, 2nd by Carmine Cioffi all were in favor.

Review correspondence

Chair Jenkins reported that there were two envelopes received, one for Wayne and one for Jim.  Chair Jenkins also reported that he met with the BOS and they requested the Building Committee (BC) move forward with recommending an Architect and getting blue prints for the Town Hall Bathroom project.  The committee reviewed footprint known as the “woodshed” and is being asked to get plans for a unisex bathroom for the Town Hall.  (See further discussion under Town Hall update)

Agenda Item #2 - Sub-Committee & Liaison reports

1.  Town Garage - Chair Jenkins reported that this is still on hold for another 6-8 months until the BOS review the budget next cycle.

Dave Nickerson reviewed the money currently available to “spruce up” the building now, to make it more comfortable for the employees and to boost moral. Chair Jenkins noted that he and Dave have done a walk through and noted several concerns.  1. Floor drains noted as an issue from water build up, rusting trucks from moisture, especially in the winter and the employees working conditions while needed repairs are made.  Chair Jenkins suggested speaking to a state level concrete expert to get advice for resolution for refurbishing the concrete floor. The DPW director is working on these issues at his facility.

2.  Recreation Building - Chair Jenkins stated that he spoke with Julie Lonergan and she is working with the BOS to get estimates for the $6,500 approved at town meeting for repairs.

3.  ADA Compliance - Chair Jenkins reported that the BOS have received a letter from Department of Justice (DOJ) with a summary of findings and the DOJ is happy with all activities to date.  There are two items left to be addressed by the town, 1. Parking lot at the Town Offices and Town Hall Bathroom.  Dave Nickerson reported that the DPW director is working on getting bids for the Town Office parking lot. It was requested by BC to notate that the Town Office Parking Lot plans have never been submitted to this committee, However the DOJ has approved what was submitted by the Town.

4.  Town Office and Life Safety Building - Chair Jenkins and Dave Nickerson reported that this project is out for bid by DPW.

5.  Town Hall - Chair Jenkins reviewed that this committee has discussed this issue in April and May and were waiting for direction from the BOS.  On June 4, 2008, at the BOS meeting they reviewed a letter from the DOJ, instructing Bruce to close both existing bathrooms at the Town Hall, to be in compliance.  The re-building of these bathrooms will go out for bid and the BOS will sign off with this agreement by June 11, 2008. The other stipulation is that if there are any meetings held at the Town Hall, portable toilets will be provided that are handicap accessible.  The BOS would like the BC to come up with a plan and recommend an architect. Chair Jenkins reviewed that for 21 years this bathroom issue has been addressed four different ways.  The BOS have now been instructed to get an architect to design a conceptual design for a unisex bathroom in the “woodshed” area of the Town Hall.  Don Foudriat made a motion that the BC develops a statement of work to recommend to the BOS, for approval, 2nd by Carmine Cioffi. Discussion:  The BC members discussed the possibility of the architect taking the current drawing as a starting point for a blue print and it is the consensus that it can be done. It was also discussed that the committee needs to be specific in what is wanted so bids can be solicited. The BC members agreed that the drawing reviewed tonight, was enough to get the conversation started with an architect.  Ad should be placed to interview with the BC and recommendation can then be made to the BOS.

Motion amended- Don Foudriat amended his motion, that the BC will develop a statement of work based on the plan submitted 2/08 and advertise for interested architects to prepare construction plans according to the plans for the bathroom facilities, 2nd by Carmine Cioffi.  All were in favor.

Chair Jenkins will get the ad going and when people respond they will interview with the BC.  Quotes for the architect will be reviewed and a recommendation will be forwarded to the BOS.  The plans will be available at the Town Office for review.

Chair Jenkins shared his concern with abutting a brand new structure to what is know as the “kitchen”.  Chair Jenkins also shared his concern with the mold on the roof shingles and the windows that are in bad condition.  Chair Jenkins questioned a metal roof for this and Bill Tobin shared that snow would land in the walkway. BC members discussed removing the “woodshed” as an option, concrete issues, structural concerns and foundation issues.

6.  Master Plan Advisory Committee (MPAC) - Mr. Cioffi reported that surveys should be turned back in and a meeting will be held with interpretation from committee members, to form a report for a public meeting to be planned.

7.  Facilities Planning - On Hold.

Agenda Item #3 - New Business

Discussion regarding the ad that will be run, see motion under town hall report.

ACTION ITEMS

Chair Jenkins - will run an ad for an architect, for the Town Hall bathroom project.

Chair Jenkins will speak with the DPW director regarding the paving concerns of the Town Office/Life Safety paving project of the BC.

Adjournment

Mr. Foudriat motioned to adjourn at 8:10 pm, Mr. Elliot seconded the motion, and the motion passed unanimously.

Next meeting: July 14, 2008 @ 7pm @ the Town Offices

Respectfully submitted,

Katy Wells

Acting Secretary