DRAFT

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  August 11, 2008 at 7:00 pm., Sanbornton Town offices

Secretary: Katy Wells

Attending Building Committee members: Chair Jeff Jenkins, Don Foudriat, Wayne Elliott, Paul Colp, Dave Nickerson, Selectmen‘s Representative and Carmine Cioffi

Absent Building Committee members:   Jim Van Valkenburgh and Bill Tobin.

Agenda Item #1 - OPEN MEETING

1. Review/Approve Draft Minutes

1(a) - 7/14/08 draft - The building committee reviewed the draft minutes of July 14, 2008 for approval.  Mr. Foudriat motioned to accept the Building Committee minutes of July 14, 2008, 2nd by Wayne Elliott all were in favor.

Review correspondence

No incoming mail or correspondence to review.

Chair Jenkins handed out a copy of an email that he sent to the BOS regarding the issues for the town office parking lot project.  Don Foudriat asked if there were any updated plans for this project.  BC members would like it noted that this committee offered input in April and that no plans ever came back reflecting the BC suggestions. (see further info under Town Office/Life Safety Building discussion)

Chair Jenkins announced that there were no inquiries for an Architect to bid on the bathroom project.  This was advertised in the newspaper.

Agenda Item #2 - Sub-Committee & Liaison reports

1.  Town Garage - Still on hold.

2.  Recreation Building- Chair Jenkins reported that the Recreation department is still working with the scout to move forward with this project.

3.  ADA Compliance - 4.  Town Office and Life Safety (these two issues have been combined for the purpose of tonight’s discussion)

Chair Jenkins reported that the most recent plans for the Parking Lot project are dated 3/12/08. It doesn’t appear that these plans included the input from the BC from the April meeting.  The current conditions on the plan from March do not include what needs to be done to correct the ADA issues or drainage problems.  Dave Nickerson reported that he was not privileged to this information and that they were not given to the contractor nor does the contractor currently working on this project have a signed contract.  Mr. Nickerson also stated that we are using 4 different contractors and that there are no rate sheets available for them.  In addition, there were no memos sent to inform anyone of the start date, finish date, additions to plans, parking issues for employees etc.  Mr. Nickerson stated that another selectmen authorized the start of this project, and these issues will be brought up by him at the next selectmen’s meeting this week.  Carmine Cioffi stated that this is the reason for this committee. The BC was started for the purpose of assisting the town/BOS in being more efficient on work/projects being done in town, so that money would not be spent without a purpose and that everyone knew what was going on, when work was being done and who was in charge, etc. Chair Jenkins reported that the drainage was being done along the town office building, but it wasn’t being done according to specs from the state.  It is believed that Mr. Hubbard hired Mr. Bourdeau prior to leaving.  Don Foudriat asked if there was anyone in town that knew what was going on with this project.  Dave Nickerson stated that Steve Ober was the  BOS liason for all highway department issues. The BC took a 10 minute break while Wayne Elliott went to the DPW to get the plans that were there to see if there was any revisions from what the BC had tonight.  Mr. Elliott returned with a set of plans with the same date as the BC had (3/12/08), with no revisions or updates.  The question remains, is/was there any revisions to these plans at all.  Don Foudriat made a motion  that the Building committee recommends to the BOS that the construction work be stopped in the town office parking lot immediately and re-started only when approved plans and a signed contract are available, depicting exactly what is/will be done, with review of these plans by the BC, so construction can move forward more appropriately, 2nd by Carmine Cioffi, Chair Jenkins will deliver this message to the BOS after the Secretary forwards it to him.  All were in favor.

5.  Town Hall - bathroom construction;  Chair Jenkins reported that Rob Jutton informed him there were no responses to the ad for architects to bid on the bathroom project. Chair Jenkins received a message from a Mr. Tiborfarkas, who offered pro bono work on the plans.  Mr. Tiborfarkas does not want to meet with this committee and does not know why a builder can not use the conceptual drawing to bid. Carmine Cioffi added his concerns regarding the artichitects opinion to move forward with the bidding with the current conceptual drawings.  Carmine feels that the issues of the foundation are not addressed appropriately if at all in the current drawing.  Don Foudriat made a motion that the BC advise the BOS that the BC is returning the project back to them.  The BC was tasked with the engagement of an artichitect and the BC received no responses, therefore, the BC will wait the BOS further direction on this project, 2nd by Carmine Cioffi.  All were in favor.

Chair Jenkins stated that he is composing a letter to the BOS and will add this information to that correspondence. Chair Jenkins also stated that the $40k that was carried over for the purpose of this project is no longer available for this project.  Carmine Cioffi questioned the BOS signing a contract in November of 2007 for $30,500 and would like Chair Jenkins to add this to his letter.

Chair Jenkins reported that the space for small office is on hold.

Other discussions were whether or not the BOS would consider another location for the toilets possibly the southwest corner, Dave Nickerson reminded that the paving needs to be done for the back door per ADA, Don Foudriat requested that plans be provided with curves, slopes etc. Chair Jenkins will add the request to the BOS for consideration of relocation of the toilets to his letter and also inform the BOS the BC is not going to proceed with recommendations without the BOS direction.

Top pavement; the BC members recommended that Chair Jenkins add to his letter to the BOS regarding all the paving  and that the BOS should not move forward with any work until the plans are drawn including all ADA compliance issues.

6.  Master Plan Advisory Committee (MPAC) - Carmine Cioffi reported that the MPAC has completed a report of the information they complied from the residents and there is a report that will be available soon as well as a traffic study report.

7.  Facilities Planning - On Hold.

Agenda Item #3 - New Business

Dave Nickerson reported that the “y” project is “dead in the water” this year.  The BOS have run into money issues and future road status change issues with the state.

ACTION ITEMS

Chair Jenkins-  will draft the 2 letters discussed tonight

Carmine Cioffi- MPAC

Adjournment

Mr. Foudriat motioned to adjourn at 8:40 pm, Mr. Elliot seconded the motion, and the motion passed unanimously.

Next meeting: September 8, 2008 @ 7pm @ the Town Offices

Respectfully submitted,

Katy Wells, Secretary