DRAFT

TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

Date/Time/Place:  September 8, 2008 at 7:00 pm., Sanbornton Town offices

Secretary: Katy Wells

Attending Building Committee members: Chair Jeff Jenkins, Don Foudriat, Wayne Elliott, Paul Colp and Carmine Cioffi

Absent Building Committee members:   Jim Van Valkenburgh, Bill Tobin, and Dave Nickerson; Selectmen’s Representative.

Agenda Item #1 - OPEN MEETING

1. Review/Approve Draft Minutes

1(a) - 8/11/08 draft - The building committee reviewed the draft minutes of August 11, 2008 for approval.  Mr. Foudriat motioned to accept the Building Committee minutes of August 11, 2008, 2nd by Wayne Elliott all were in favor.

Review correspondence

Chair Jenkins reviewed the letter to the BOS regarding the Parking Lot Project, dated 8/12/08. Chair Jenkins reported that this letter was reviewed at the 8/13/08 BOS meeting, where all the issues were addressed and resolved.  The parking lot project is now completed.

Chair Jenkins reviewed the letter to the BOS regarding the Town Hall Bathroom project, sent 8/17/08.  Chair Jenkins reported that this letter was addressed at the 8/20/08 BOS meeting, where it was reviewed by the BOS and consideration is pending.

Chair Jenkins reviewed the letter of 8/25/08, from Curt McGee regarding the money for the bathroom project.  Chair Jenkins reported that the BOS are also going to ask the trustees of the trust funds regarding money In the CRF.  An answer to the funding information is pending.

Agenda Item #2 - Sub-Committee & Liaison reports

1.  Town Garage - Chair Jenkins reported that there has been some discussion from the energy committee regarding the lighting issues at the town garage and the heat loss issues.  There may be more recommendations from the energy committee to the BOS regarding these issues and possible issues that will improve efficiency at the Town Garage.

2.  Recreation Building- Chair Jenkins reported that the Recreation department is still working with the scout to move forward with this project. (No update 9/8/08)

3.  ADA Compliance - Chair Jenkins reported that the new parking lot at the Town Office, now complete incorporated all of the DOJ requirements and is now complete.  The BC is recommending to the BOS that no further paving be down at the Town Hall for 2008, until a plan is developed and reviewed.

ADA Compliance to be dropped from future agenda.

4.  Town Office and Life Safety As stated above, this agenda item is complete and will also be dropped from future agenda.

5.  Town Hall - Chair Jenkins reviewed that this item was referred back to the BOS for further direction regarding the construction, location of bathroom, funding, top pavement plans and the BC will move forward with their direction as given. Chair Jenkins added that the BOS tasked him with contacting UNH for possible architect options.

6.  Master Plan Advisory Committee (MPAC) - Carmine Cioffi reported that the MPAC is waiting to schedule the public meeting to review the survey results until Bob Ward returns from medical leave.

7.  Facilities Planning - On Hold.

Agenda Item #3 - New Business

Carmine questioned the BC on how to prevent the mishap like the parking lot project from happening again and the bypassing of the BC input.  A possible reminder to the BOS for procedure as to why the BC was set up. There was a small discussion regarding the bandstand at the Town Hall and possible reconstruction.  This is not a BC responsibility.

ACTION ITEMS

Chair Jenkins- Call UNH for Architect info

Carmine Cioffi- MPAC

Adjournment

Mr. Foudriat motioned to adjourn at 8:05pm Mr. Elliot seconded the motion, and the motion passed unanimously.

Next meeting: October 13, 2008, @ 7:00 pm @ the Town Offices

Respectfully submitted,

Katy Wells, Secretary