- DRAFT

- TOWN OF SANBORNTON BUILDING COMMITTEE MINUTES

- Date/Time/Place:  October 13, 2008 at 7:00 pm., Sanbornton Town offices

- Secretary: Katy Wells

- Attending Building Committee members: Chair Jeff Jenkins, Don Foudriat, Paul Colp, Carmine Cioffi and Dave Nickerson

- Absent Building Committee members:   Jim Van Valkenburgh, Bill Tobin, and Wayne Elliott

- Agenda Item #1 - OPEN MEETING

- 1. Review/Approve Draft Minutes

- 1(a) - 9/08/08 draft - The building committee reviewed the draft minutes of September 8, 2008 for approval.  Mr. Foudriat motioned to accept the Building Committee minutes of September 8, 2008, 2nd by Carmine Cioffi all were in favor.

- Review correspondence

- Chair Jenkins reviewed the letter sent to Mr. Guy Petty, Program Director at UNH, dated 9/20/08. Chair Jenkins is waiting a response from Mr. Petty to report to BOS.

- Chair Jenkins reviewed a letter from the Budget Committee regarding upcoming budget requests.

- Chair Jenkins recognized the bathroom project information presented by three citizens and will review this information under the “Town Hall” section of the agenda.

- Agenda Item #2 - Sub-Committee & Liaison reports

- 1.  Town Garage - Chair Jenkins reported there has been some progress with the oil barrel situation.  The DPW is having the old barrel pumped out.  No new barrel yet.

- 2.  Recreation Building- Chair Jenkins reported that the Recreation department informed him that the Eagle Scout has completed the work at the Hermit Beach building.

- 3.  Town Hall - Chair Jenkins reported that a citizen group was formed and came up with a floor plan and an estimate for the work to be down to get a bathroom at the Town Hall. Chair Jenkins stated that there was not enough detail in the information presented tonight to be able to make any decision or recommendation to the BOS.  Chair Jenkins suggested a conceptual drawing with more specific details.  Dave Nickerson stated that the BOS are waiting to meet with a historical preservationist before decisions are made as far as the location of the bathroom or further plans are reviewed. After further discussion, and input from all building committee members, Chair Jenkins summarized the conversation into 3 issues. 1. Decide as a town where the bathroom will go. 2. Decide what floor plan will be followed, out of the current three or get another one. 3. Wait for further instruction from the BOS regarding the contact with the UNH resource who may offer another idea or option. The BOS will need to evaluate all the options for cost, cause & effect for the heating, fund availability and integrity of the building.

- Dave Nickerson thanked Paul and all for their work for presenting the plans tonight.

- 6.  Master Plan Advisory Committee (MPAC) - Carmine Cioffi reported that the MPAC had a meeting of about 40 people and the consensus was to keep Sanbornton as a residential farming town.  Residents were not favorable to commercial zones in town.  They also discussed the Life Safety issues as important for the town.

- 7.  Facilities Planning - On Hold.

- Agenda Item #3 - New Business

- Dave Nickerson reported that the Town Hall paving and church paving paperwork was signed and the church has held funds in an escrow account to offset the cost.  All ADA compliance requirements will be met.

- Adjournment

- Carmine Cioffi motioned to adjourn at 8:10pm Don Foudriat seconded the motion, and the motion passed unanimously.

- Next meeting: November 10, @ 7:00 pm @ the Town Offices

- Respectfully submitted,

- Katy Wells, Secretary