CAPITAL IMPROVEMENT PROGRAM COMMITTEE (CIPC)

MEETING MINUTES

November 30, 2006

Present: Don Bormes, Planning Board Rep; Bruce Kneuer, Town Administrator, Steve Ober, Selectmen’s Representative, Nina Gardner, School Board Rep and Howard Davine; appointed member of the community.

OPEN

At 7:07 pm, Chair Jenkins opened the meeting.  Chair Jenkins handed out a copy of tonight’s agenda and a copy of the minutes from September 28, 2006.

Don Bormes made a motion to approve the minutes of September 28, 2006 as written, 2nd by Howard Davine all were in favor.

Nina Gardner made a motion to approve the meeting minutes of 10/26/06, for the non-meeting, 2nd by Don Bormes all were in favor.

MAIL & CORRESPONDENCE

Chair Jenkins reviewed news articles that show how other towns have approached the CIP issues.

Chair Jenkins reported no correspondence has been received by any other departments.

OLD BUSINESS

Don Bormes reviewed a sample loan amortization schedule and possibilities for payments and tax rate impact on bonds.

Howard Davine presented the updated spreadsheet (dated 9/28/06).

Chair Jenkins discussed the request of the Selectmen to show the Capital Reserve Funds consistently for all CIP requests.

CIPC members discussed how to track the costs for the municipal campus, highway and police projects and projected figures that should be placed in the CIP.  After discussion, CIPC decided to place the amount of $115,000 a year from 2008-2023 for starters.

CIPC members discussed the figure for Roads & Bridges of $500,000 a year.  They discussed the 5 miles of state road repairs and that it was included in this figure.  After discussion, the CIPC decided to break the figure out into two separate categories for State and Town roads.  All Roads and Bridges Class II seasonal= $200,000 and Class five town owned= $400,000 for annual appropriations in the CIP.

CIPC members discussed that doing things this way for annual appropriations will get us no further ahead with the road conditions than we are today. They discussed bonding money for possibly 15 years and getting the money and get the work done in 2+/- years.

Nina Gardner made a motion to amend the figures for the state appropriation in the CIP to $200,000 annually and the town appropriation to $400,000 annually, 2nd by Chair Jenkins all were in favor.

CIPC members discussed the issues of bonding and the explanation or presentation that the voters will need to understand the process and options of financing versus appropriations annually in the municipal budget and tax rate impact. Explanation should include what it will take, how long it will take and how it should be managed.  (Bonding vs. maintenance issues)

CIPC members approved the spreadsheet as a working document, now dated 11/30/06.

CIPC members added ideas that could be added to the presentation of the CIP to the Board of Selectmen, by breaking out an example for bonding for exact dollar amount vs. paying “piece meal” each year, presenting two sets of numbers to show the impact of the costs and showing the leveling of the tax rate by bonding and having an ongoing plan.

After discussion, the CIPC members requested that Chair Jenkins type a summary for the spreadsheet and he will email it to the CIPC members with no reply.  This will also be submitted to the town report.

Chair Jenkins would like to send the spreadsheet to the Board of Selectmen with the summary to follow, CIPC members agreed.

CIPC will not meet until the summary is reviewed.

NEXT MEETING WILL BE SET FOR FEBRUARY 5, 2007 @ 7 PM.

Nina Gardener made a motion to adjourn at 9:15 pm, 2nd by Chair Jenkins all were in favor.

Respectfully submitted,  		Katy Wells, Secretary