Approved

SANBORNTON CAPITAL IMPROVEMENTS COMMITTEE MINUTES

December 1, 2008

Town Offices

The Capital Improvements Committee convened in regular session Monday , December 1, 2008 at 7:08 p.m. at the Town Office. In attendance were Jeff Jenkins, Don Bormes, Wayne Elliot and TA Veloski. Absent were Steve Ober, Mitch Lewis, Nina Gardner and Katy Wells.

- Review and Approve Minutes from November 17, 2008 – Chairman Jenkins tabled the minutes until the next meeting.

- Mail and Correspondence – There was no mail and only one e-mail from Nina Gardner that she could not attend this meeting, due to a scheduling conflict.

- Old Business – The Highway Department is resubmitting some of their plans next meeting.  There was a brief discussion over the bridges needing repair and the sequence of those repairs.  It is believed that there are 5 bridges in the Town on the DOT red list and that Plummer Road Bridge would be the next bridge to be worked on.  There is currently about $53,000 available for bridge work.

- New Business

- 4.1 – Replace Forestry 2 Cab and Chassis in 2010.  There was a general discussion regarding the condition of the vehicle, what repairs have already been made, the frequency of the use of the vehicle, the immediacy of the need and what alternatives are available.

- 4.2 – Replace Fire Car 1 in 2011.  There was a short discussion over the age of the vehicle and the replacement date.

- 4.3 – Central Station Staffing Accommodations in 2011.  There was a long discussion regarding the need, the priority of the need and how the need fit in with the overall need of the Town.  Members of the Committee generally agreed that the need is there for the renovations, but felt that a comprehensive plan must be developed for all Town Buildings before moving forward on this item.

- 4.4 – Replace Engine 2 in 2012.  The Committee addressed the need for replacing the Engine and differed on the timing.

- 4.5 – Replace Ambulance in 2014.  There was a brief discussion over the age and life cycle of the ambulance.

There were no decisions reached on any of the requests, but further discussion will take place at the next meeting.

- General Discussion  – The Chair suggested adding funds in the State Roads section of the spreadsheet as a place holder against future repairs and replacement of these roads.  The current budgeting for this item has been approximately $300,000 a year and the Committee agreed to place this in the CIP as there are at least 2 more phases in the “Y” project to go.  There was more discussion over the Fire Department request regarding the Central Station.  It was a consensus that a plan which addressed the Town Office, Police Station, Fire Department and Highway Department should be developed and options for funding should be addressed prior to taking action on this item.  Bob Veloski will adjust the spread sheet to place these items together and then the Committee can review.  A construction bond would be a vehicle that could be used to bring these items into fruition with the most minimal impact on the tax rate.  A bond could be obtained and then funds drawn down as the entire needs of the Town are addressed, not just a single Department.  It was felt that a combined construction bond would be the least impact on the tax rate.  Don Bormes will bring a report on the accumulated funds to the next meeting.

- NEXT MEETING (S) – The Capital Improvements Committee next regularly scheduled meeting will be held on Monday, December 29, 2008 at the Town Office @ 7:00 p.m.

- ADJOURNMENT – The CIPC meeting adjourned at 9:09 p.m.

Respectfully submitted,

Bob Veloski,

Town Administrator