- CAPITAL IMPROVEMENT PROGRAM COMMITTEE (CIPC)

- MEETING MINUTES

- December 29, 2008

- Present: Don Bormes, Planning Board Rep; Bob Veloski, Town Administrator; Steve Ober, Selectmen’s Representative; Jeff Jenkins; Budget Committee member and Wayne Elliott; appointed member of the community, Nina Gardner; School Board member and Mitch Lewis; appointed member of the community.

- OPEN

- At 7:05 pm, the meeting was called to order. Chair Jenkins handed out a copy of tonight’s agenda and a copy of the minutes from November 17, 2008 and December 2, 2008.

- Bob Veloski made a motion to accept the minutes of November 27, 2008 as drafted, 2nd by Wayne Elliott, all were in favor.

- Wayne Elliott made a motion to accept the minutes of December 2, 2008, 2nd by Don Bormes, meeting date was December 1, needs to be changed all were in favor.

- MAIL & CORRESPONDENCE

- Chair Jenkins reported that he has received updated requests and information from John Thayer, DPW director and after his review, he still had questions.  Bob Veloski will speak with John at the DPW and clarify.

- John Thayer also sent changes for his previous requests for CIP planning.  Mr. Thayer reports that he is trying to minimize the taxpayer’s costs by looking at possible options to lease with option to buy.  CIPC members reviewed this new information as handed out by Chair Jenkins.  DPW request 7 of 7 has been re-done to replace previous request for a 1-ton truck. CIPC members discussed the possible lease options and figures that could be placed on the CIP, for the sake of tonight’s discussion.

- OLD BUSINESS

- Chair Jenkins handed out an updated spreadsheet for discussion tonight.  The goal tonight should be for a decision for the CIPC to recommend lease or buy for equipment so the spreadsheet can be updated for discussion at the next meeting and to have clearer figures on the CIP.

- Chair Jenkins reviewed the 2nd update request from the DPW (4 of 6) for a 5-ton truck.  Mr. Thayer noted in a memo that after some thought, he felt that this year 2 trucks are needed to be able to serve the town to full capacity.  The use of a lease program looks to be a solution to taxpayer burden.  Mr. Thayer reported the repair costs over the past year to exceed the current value of one of the trucks that needs replacement.  Mr. Thayer and members of the CIPC agreed that the leasing option looks viable as well as the decrease to the operating budget for DPW for repairs to current equipment that is in rough shape. Other requests for DPW discussed were to replace truck #3 in 2013, replace truck # 6 in 2013, leaving 2011 & 2012 for possibilities if bonding is decided for town roads or buildings.

- CIPC members discussed the need for a road bond, to hire out the work and bring the town roads back to a quality that can be maintained by the town.  Mitch Lewis suggested that we start small for bonding and promises to the town’s people to earn back trust of the taxpayers with work being done, hire an engineer who can develop a plan that the town can work from.  Also, hire a person who will oversee the project, verses just leaving it all on the Board of Selectmen.  This individual could be charged with executing the plan for efficacy for quality of work, time and cost.

- Nina Gardner getting together some history of road repairs the town has done and move from there.  Chair Jenkins suggested traveling the roads in their current state and develop a plan for the current needs of the roads, possibly hiring a consultant to work with the DPW director to develop some plan.  The CIPC members decided to add a new line in the CIP for 2010, “Town-Class V bonding” and request $50,000 to start the process by hiring and engineer or person for plan and design and bring forward the information to the voters in 2011.  Chair Jenkins will work with Bob Veloski to update the changes recommended tonight for the spreadsheet for the next meeting, January 5, 2009.

- ADJOURN

- Nina Gardner made a motion to adjourn, 2nd by Don Bormes all in favor at 9:05 pm.

- Respectfully submitted, Katy Wells; CIPC Secretary