Town of Sanbornton, NH

Library Building Committee Minutes

August 21, 2004

On August 20, 2004 at 6:30 pm, Chairman Russ Spearman convened the meeting of the Library Building Committee in the Sanbornton Public Library.   Attending were committee members Dick LeClerc, Edna Hansen, Millie Shaw, Linda VanValkenburgh, Ann Glines, and Deb Wyman.  Trustees Ross Smart and Janet Gilman, guest Jim VanValkenburgh, and Library Director Chris Finer also attended.  Randy Remick, president of Bonnette, Page & Stone Corp. and Kevin Coons, Project Manager from BPS presented a preliminary construction management proposal for the library building addition.

The following points were made about the categories in the budget:

-	General conditions include supervision, engineering costs, architecture costs, and on the job costs such as temporary poser and dumpster fees

-	The performance and bond payment costs might be averted based on Selectmen’s advice

-	Earthwork includes drainage, grading, and any work required to coordinate building exits.

-	Doors include wood interior, steel exterior; and windows quoted were Andersen’s

-	The painting estimate included both interior and exterior work; all outside wood comes pre-primed

-	Toilet accessories could be obtained by Trustees at a local store to reduce costs

-	LULAs (Limited Use, Limited Access elevators) come in a wide range of features and costs

-	This quote does not include maintenance or inspection fees for the LULA

-	Wiring will run underground.  CAT-5 is suggested

-	Demo cut & patch refers to severing the current children’s room from the rest of the building and removing the chimney

-	BPS would be responsible for bidding out work to be sub-contracted.  Trustees can be as involved as they want in awarding those bids.

-

Much discussion centered on how to reduce the cost and find a way to phase in the project to meet the budget.  The BPS reps noted that their estimates were conservative, did not take into account volunteer labor, and would hold approximately true if the building did not start until next spring.  All of the attendees agreed that it was still desirable to start this fall.

The next step is to determine the amount of work that could be accomplished for the amount of money that has been raised for this purpose.  Additionally, Russ will work with Mr. Spinner and Mr. Bodwell on boundary line adjustments and easements.  It was noted that the agreement between the church and Selectmen to obtain the land in the rear of the building is incumbent on having a septic design in hand.  Russ and Jim stated that the design was expected sometime in October and state permitting was to be obtained in November.

Efforts for fund-raising will have to be stepped up.  Attendees thought that when the residents actually saw the building project start, fund-raising might go better than it has recently.  Ann Glines suggested that she be involved in getting corporate donations.  Deb will track down the marketing materials and said that this will be an agenda item at the Trustees’ meeting on Wednesday.  Deb will continue to look for grant money.  She briefly described that two grants were applied for but not obtained within the last year.  Chris will check with the Tamworth Librarian about the grants they received.

Russ adjourned the meeting at 8:12.  The next combined meeting of the building committee and Trustees is scheduled for Thursday, September 2nd at 6:30 pm in the Library.

Respectfully submitted,

Debra H. Wyman