Approved

SANBORNTON

TRANSPORTATION INFRASTRUCTURE PROGRAM COMMITTEE

MINUTES

June 24, 2010

Town Offices

The Transportation Infrastructure Program Committee (TIPC) convened in regular session Wednesday June 24,2010 at 8:25 a.m. at the Town Office. Members in attendance were Jeff Jenkins, Dave Provan, Bob Veloski, John Thayer, Bob Ward and David Nickerson arrived at 8:45.

- Call to Order – John Thayer Called the meeting to order at 8:25 am.

- Motion to Appoint John Thayer as Deputy Chair
Jeff Jenkins made a motion to appoint John Thayer as Deputy Chair, seconded by Dave Provan, the motion passed all in agreement.

- Old Business
Dave Provan suggested that the TIPC move forward and bring the proposal for engineering services to the BOS for their review and approval.  There was a discussion of the proposal and it was decided to bring to the BOS on 6/30/10.  There was a brief discussion of the progress and current status of the “Y” Project.  There was a brief discussion/up-date of the proposed DPW Garage.  Dave Nickerson talked briefly about the bonding of roads by truckers to prevent damage.  This was followed by a discussion of the requirements for the paving of Town Roads.  Bob Veloski advised the Committee that it does not look good for a skim coat on Lower Bay Road by DOT.  John Thayer will contact Mark Morrell to see if there is any money for experimental surfaces to skim the road.  There was also a discussion over the pros and cons of striping of Town Roads.

- John Thayer discussed his plans for the coming season which includes: Prescott Road, Gray Road, Lower Smith Road, Meeting House Hill Road, Hunkins Pond Road, Warren’s Barn Road, Leighton Estates, and Woodman Road.  John had thought about work on Black Brook but has decided to wait for the study of the Black Brook Revitalization Committee.

- Review Minutes –

Jeff Jenkins made a motion to accept the minutes from 1/13/10, seconded by Dave Provan.  During the discussion of the minutes Jeff amended his motion to add the date of today’s meeting under next scheduled meeting, seconded by  Dave Provan.  Motion to accept revised passed 6 yes 0 no. minutes.

- New Business
Dave Nickerson suggested that the TIPC or members of the TIPC should do the interviewing and will discuss with the BOS

- Next meeting – 7/8/10 @ 8:00 am @ the Town Office with a back up date of 7/13/10.

- Motion to adjourn- made by John Thayer, seconded by Jeff Jenkins.  Meeting adjourned at 9:45 a.m.

Respectfully submitted,

Bob Veloski, Town Administrator