Amended Approved

SANBORNTON

TRANSPORTATION INFRASTRUCTURE PROGRAM COMMITTEE

MINUTES

July 13, 2010

Town Offices

The Transportation Infrastructure Program Committee (TIPC) convened in regular session Wednesday July 13, 2010 at 8:25 a.m. at the Town Office. Members in attendance were Dave Provan, Bob Veloski, John Thayer, and Steve Ober.

- Call to Order – John Thayer Called the meeting to order at 8:30 am.

- Review Minutes –  Dave Provan made a motion to accept the minutes of June 24, 2010, the motion was seconded by Bob Veloski.  The motion passed 3 yes, 0 no, 1 abstained.

- Old Business
Dave Provan opened a discussion of the RFQ and some minor changes that he had made.  There was a discussion of the next steps in the process.  Dave will e-mail the revised version to Bob Veloski.  It was decided that there would be an ad placed in the newspaper and some individual mailings, based on the State prequalified list.  
The next steps are to talk to the BOS regarding: 
  1. Develop an ad for the newspapers (John Thayer/Bob Veloski)
  2. Determine closing date for ad (Committee chose 8/9)
  3. Place ad in newspapers and send letters
  4. Review RFQ from engineering firms
  5. Develop a short list for interviews
  6. Presentation to BOS
  7. TIPC interview short list
  8. Final presentation to BOS for approval 
  9. Have presentation for May 2011 Town Meeting

The Committee decided on the closing date for the ads of Aug 9 at 12:00 pm and to meet on Aug 10 to receive the presentations.  The Committee would then have two weeks to review the presentations and be prepared to meet on Aug 24, to make a recommendation to the BOS.

- Next meeting – Aug 10, 2010 @ 8:00 am @ the Town Office.

- Motion to adjourn- made by Bob Veloski, seconded by John Thayer.  Meeting adjourned at 9:20 a.m.

Respectfully submitted,

Bob Veloski, Town Administrator